FINQUANT-NEXUS v4

DOCUMENT 2 OF 2

Complete Practical Implementation Guide

15 Phases | Code Structure | File-by-File | Test Cases | Edge Cases | Checkpoints

NIFTY 50 | RTX 3050 | 56 Days | 8+hrs/day | Docker Deployment

Rule: No phase starts until previous phase tests are 100% green

# Table of Contents

Global Setup — Project Structure + Shared Utilities (config, seed, logger, metrics)

Phase 1: Data Pipeline (D1-D2) — NIFTY 50 download + quality checks | 8 tests + 5 edge cases

Phase 2: Feature Engineering (D3-D4) — 27 indicators + normalization | 6 tests + 4 edge cases

Phase 3: FinBERT Sentiment (D5-D6) — Fine-tune + inference | 7 tests + 3 edge cases

Phase 4: Graph Construction (D6-D7) — Sector + correlation + supply chain | 6 tests + 4 edge cases

Phase 5: T-GAT Model (D8-D10) — Multi-head attention GNN | 8 tests + 3 edge cases

Phase 6: RL Environment (D10-D12) — Custom Gym trading env | 10 tests + 6 edge cases

Phase 7: Deep RL Agent (D12-D17) — PPO + SAC + comparison | 8 tests + 4 edge cases

Phase 8-9: TimeGAN + Stress Testing (D18-D24) — GAN + crash scenarios | 13 tests + 7 edge cases

Phase 10: NAS / DARTS (D25-D30) — Auto architecture optimization | 7 tests + 3 edge cases

Phase 11: Federated Learning (D31-D37) — 4 clients + privacy | 8 tests + 4 edge cases

Phase 12: Quantum ML (D38-D42) — QAOA + VQC | 6 tests + 3 edge cases

Phase 13: API + Docker (D43-D46) — 14 endpoints + containerize | 10 tests + 5 edge cases

Phase 14-15: Dashboard + Thesis (D46-D56) — 8 views + 80-100 page thesis

Final Checklist — 20 items to verify before submission

💡 Read Theory (Doc 1) for concept understanding before building each phase.

💡 RULE: No phase starts until previous phase tests are 100% green + git committed.

## Git Commit Messages Per Phase

| Phase | Recommended Git Commit Message | pytest Command |
| --- | --- | --- |
| P1 | 'Phase 1: NIFTY 50 data pipeline + quality checks' | pytest tests/test_data.py -v |
| P2 | 'Phase 2: Feature engineering + rolling normalization' | pytest tests/test_features.py -v |
| P3 | 'Phase 3: FinBERT fine-tuned + sentiment API' | pytest tests/test_sentiment.py -v |
| P4 | 'Phase 4: Dynamic market graph construction' | pytest tests/test_graph.py -v |
| P5 | 'Phase 5: T-GAT model + embeddings' | pytest tests/test_gnn.py -v |
| P6 | 'Phase 6: Custom trading environment' | pytest tests/test_env.py -v |
| P7 | 'Phase 7: PPO+SAC agents trained' | pytest tests/test_rl.py -v |
| P8-9 | 'Phase 8-9: TimeGAN + stress testing suite' | pytest tests/test_gan.py tests/test_stress.py -v |
| P10 | 'Phase 10: DARTS NAS optimization' | pytest tests/test_nas.py -v |
| P11 | 'Phase 11: Federated learning + DP' | pytest tests/test_fl.py -v |
| P12 | 'Phase 12: Quantum QAOA + VQC' | pytest tests/test_quantum.py -v |
| P13 | 'Phase 13: 14 API endpoints + Docker' | pytest tests/test_api.py -v |
| P14 | 'Phase 14: Dashboard + all benchmarks' | pytest tests/ -v (ALL) |
| IT | 'Integration tests passed' | pytest tests/test_integration.py -v |

# Master Phase Overview

| Phase | Name | Days | Files to Create | Tests | Key Output |
| --- | --- | --- | --- | --- | --- |
| P1 | Data Pipeline | D1-D2 | download.py, quality.py | 8+5 | Clean NIFTY 50 CSVs |
| P2 | Feature Engineering | D3-D4 | features.py, normalize.py | 6+4 | 27 features/stock, normalized |
| P3 | FinBERT Sentiment | D5-D6 | finbert.py, news.py | 7+3 | Sentiment scores/stock/day |
| P4 | Graph Construction | D6-D7 | graph_builder.py | 6+4 | Dynamic market graph |
| P5 | T-GAT Model | D8-D10 | tgat.py, train_gnn.py | 8+3 | 64-dim embeddings/stock |
| P6 | RL Environment | D10-D12 | trading_env.py | 10+6 | Custom Gym environment |
| P7 | Deep RL Agent | D12-D17 | ppo_agent.py, sac_agent.py | 8+4 | Trained PPO/SAC beating NIFTY |
| P8 | TimeGAN | D18-D21 | timegan.py, train_gan.py | 7+4 | Synthetic market sequences |
| P9 | Stress Testing | D22-D24 | stress_test.py, var.py | 6+3 | 1000 crash scenarios tested |
| P10 | NAS (DARTS) | D25-D30 | darts.py, search.py | 7+3 | Optimized architecture |
| P11 | Federated Learning | D31-D37 | fl_server.py, fl_client.py | 8+4 | 4-client FL working |
| P12 | Quantum ML | D38-D42 | qaoa.py, vqc.py | 6+3 | Quantum benchmark |
| P13 | API + Docker | D43-D46 | api/*.py, Dockerfile | 10+5 | 14 endpoints + Docker |
| P14 | Dashboard + Benchmarks | D46-D49 | dashboard/*, benchmark.py | 6+3 | 8-view dashboard |
| P15 | Thesis + Demo | D50-D56 | thesis/, demo.py | Integration | 80-100 page thesis |

Total: 124 unit tests + 54 edge cases + 11 integration tests = 189 test scenarios.

⚠️ RULE: Phase N+1 starts ONLY when Phase N has all tests green + git committed.

# Global Setup (Before Phase 1)

## Project Structure

finquant-nexus/

+-- src/

|   +-- data/          # P1-P2: download, features, quality, normalize

|   +-- sentiment/     # P3: finbert, news fetcher

|   +-- graph/         # P4-P5: graph_builder, tgat model

|   +-- rl/            # P6-P7: trading_env, ppo, sac, reward

|   +-- gan/           # P8-P9: timegan, stress_test

|   +-- nas/           # P10: darts, search_space

|   +-- federated/     # P11: fl_server, fl_client, privacy

|   +-- quantum/       # P12: qaoa, vqc

|   +-- api/           # P13: all FastAPI endpoints

|   +-- utils/         # Shared: logger, config, seed, metrics

+-- configs/           # YAML hyperparameters

+-- dashboard/         # P14: Next.js 14

+-- data/              # Downloaded CSVs (gitignored)

+-- models/            # Saved model checkpoints (gitignored)

+-- experiments/       # MLflow logs

+-- tests/             # All test files

|   +-- test_data.py

|   +-- test_features.py

|   +-- test_sentiment.py

|   +-- test_graph.py

|   +-- test_gnn.py

|   +-- test_env.py

|   +-- test_rl.py

|   +-- test_gan.py

|   +-- test_stress.py

|   +-- test_nas.py

|   +-- test_fl.py

|   +-- test_quantum.py

|   +-- test_api.py

|   +-- test_integration.py

+-- thesis/

+-- docker-compose.yml

+-- Dockerfile

+-- requirements.txt

+-- README.md

## Shared Utilities (Create First)

### src/utils/config.py

import yaml

def load_config(path='configs/base.yaml'):

with open(path, 'r') as f:

return yaml.safe_load(f)

CONFIG = load_config()

### src/utils/seed.py

import random, numpy as np, torch

def set_seed(seed=42):

random.seed(seed)

np.random.seed(seed)

torch.manual_seed(seed)

torch.cuda.manual_seed_all(seed)

torch.backends.cudnn.deterministic = True

### src/utils/logger.py

import logging, os

def get_logger(name, log_dir='logs'):

os.makedirs(log_dir, exist_ok=True)

logger = logging.getLogger(name)

logger.setLevel(logging.INFO)

fh = logging.FileHandler(f'{log_dir}/{name}.log')

ch = logging.StreamHandler()

fmt = logging.Formatter('%(asctime)s [%(name)s] %(levelname)s: %(message)s')

fh.setFormatter(fmt); ch.setFormatter(fmt)

logger.addHandler(fh); logger.addHandler(ch)

return logger

### src/utils/metrics.py

import numpy as np

def sharpe_ratio(returns, rf=0.07, periods=248):

"""Annualized Sharpe. rf=7% India."""

excess = returns - rf/periods

if excess.std() == 0: return 0.0

return np.sqrt(periods) * excess.mean() / excess.std()

def max_drawdown(portfolio_values):

peak = np.maximum.accumulate(portfolio_values)

drawdown = (portfolio_values - peak) / peak

return drawdown.min()

def sortino_ratio(returns, rf=0.07, periods=248):

excess = returns - rf/periods

downside = excess[excess < 0].std()

if downside == 0: return 0.0

return np.sqrt(periods) * excess.mean() / downside

def calmar_ratio(returns, portfolio_values, rf=0.07):

annual_ret = (1 + returns).prod() ** (248/len(returns)) - 1

mdd = abs(max_drawdown(portfolio_values))

if mdd == 0: return 0.0

return (annual_ret - rf) / mdd

# PHASE 1: Data Pipeline (D1-D2)

## Files to Create

| File | Purpose | Lines (~) |
| --- | --- | --- |
| src/data/download.py | NIFTY 50 OHLCV download via yfinance | 80 |
| src/data/quality.py | Data quality checks + cleaning | 120 |
| src/data/stocks.py | Stock list + sector mapping | 60 |
| tests/test_data.py | 8 unit tests + 5 edge cases | 100 |

### src/data/stocks.py — Stock Registry

# NIFTY 50 stocks with sector mapping

NIFTY50 = {

'IT': ['TCS.NS','INFY.NS','HCLTECH.NS','WIPRO.NS','TECHM.NS'],

'Banking': ['HDFCBANK.NS','ICICIBANK.NS','KOTAKBANK.NS','SBIN.NS','AXISBANK.NS','INDUSINDBK.NS'],

'Energy': ['RELIANCE.NS','ONGC.NS','NTPC.NS','POWERGRID.NS'],

'Auto': ['MARUTI.NS','M&M.NS','TATAMOTORS.NS','BAJAJ-AUTO.NS'],

'FMCG': ['HINDUNILVR.NS','ITC.NS','NESTLEIND.NS','BRITANNIA.NS'],

'Pharma': ['SUNPHARMA.NS','DRREDDY.NS','CIPLA.NS','DIVISLAB.NS'],

'Metals': ['TATASTEEL.NS','HINDALCO.NS','JSWSTEEL.NS'],

'Infra': ['ULTRACEMCO.NS','GRASIM.NS','LT.NS'],

'Telecom': ['BHARTIARTL.NS'],

'Finance': ['BAJFINANCE.NS','BAJAJFINSV.NS','HDFCLIFE.NS','SBILIFE.NS'],

'Others': ['TITAN.NS','ASIANPAINT.NS','ADANIENT.NS','ADANIPORTS.NS',

'HEROMOTOCO.NS','EICHERMOT.NS','APOLLOHOSP.NS'],

}

NIFTY_INDEX = '^NSEI'

def get_all_tickers():

return [t for stocks in NIFTY50.values() for t in stocks]

def get_sector(ticker):

for sector, stocks in NIFTY50.items():

if ticker in stocks: return sector

return 'Unknown'

def get_sector_pairs():

"""Same sector ke pairs return karo — GNN ke sector edges ke liye"""

pairs = []

for sector, stocks in NIFTY50.items():

for i in range(len(stocks)):

for j in range(i+1, len(stocks)):

pairs.append((stocks[i], stocks[j]))

return pairs

### src/data/download.py — Key Points

💡 Full code Day 1 guide mein already hai. Key additions:

- Use 'Adj Close' instead of 'Close' — handles stock splits automatically

- Download NIFTY 50 Index (^NSEI) as benchmark

- Forward-fill for NSE holidays, then dropna

- Save per-stock CSV + combined all_close_prices.csv

- Log success/failure count with logger

### src/data/quality.py — Key Points

💡 Full code Phase Plan document mein hai. Key checks:

- Minimum 1000 trading days (stocks listed after 2020 may fail — OK)

- Max 5% NaN allowed

- No duplicate dates

- No zero/negative prices

- No extreme returns >50% in one day (likely data error)

- Chronological order verified

- Clean function: sort, dedup, ffill, dropna

## Test Cases — Phase 1

✅ T1.1: 40+ stock CSVs exist in data/ folder

✅ T1.2: Each CSV has columns: Open, High, Low, Close, Adj Close, Volume

✅ T1.3: NIFTY50_INDEX.csv exists with 1000+ rows

✅ T1.4: all_close_prices.csv has 40+ columns

✅ T1.5: Quality checker passes on RELIANCE

✅ T1.6: Clean function reduces NaN count to 0

✅ T1.7: No duplicate dates after cleaning

✅ T1.8: Date range covers 2015-2025

## Edge Cases — Phase 1

🚨 E1.1: Stock split (RELIANCE 2020) — Adj Close should be smooth, no 50% drop

🚨 E1.2: Newly listed stock (<1000 days) — skip with warning, don't crash

🚨 E1.3: NSE holidays — forward fill, verify no gaps in final data

🚨 E1.4: Internet disconnection — retry 3 times with exponential backoff

🚨 E1.5: yfinance returns empty DataFrame — log error, continue with other stocks

### Test File: tests/test_data.py

import pytest

import pandas as pd

import os

from src.data.download import download_nifty_data

from src.data.quality import DataQualityChecker

from src.data.stocks import get_all_tickers, get_sector

class TestDataPipeline:

def test_stock_list_count(self):

assert len(get_all_tickers()) >= 45

def test_sector_mapping(self):

assert get_sector('TCS.NS') == 'IT'

assert get_sector('HDFCBANK.NS') == 'Banking'

def test_csv_files_exist(self):

files = [f for f in os.listdir('data') if f.endswith('.csv')]

assert len(files) >= 40

def test_csv_columns(self):

df = pd.read_csv('data/RELIANCE.csv', index_col=0)

required = ['Open','High','Low','Close','Volume']

for col in required:

assert col in df.columns, f'Missing column: {col}'

def test_nifty_index(self):

df = pd.read_csv('data/NIFTY50_INDEX.csv', index_col=0)

assert len(df) >= 1000

def test_quality_pass(self):

df = pd.read_csv('data/RELIANCE.csv', index_col=0, parse_dates=True)

qc = DataQualityChecker()

assert qc.check_stock(df, 'RELIANCE') == True

def test_no_nan_after_clean(self):

df = pd.read_csv('data/RELIANCE.csv', index_col=0, parse_dates=True)

qc = DataQualityChecker()

clean = qc.clean_stock(df)

assert clean.isnull().sum().sum() == 0

def test_no_duplicates_after_clean(self):

df = pd.read_csv('data/RELIANCE.csv', index_col=0, parse_dates=True)

qc = DataQualityChecker()

clean = qc.clean_stock(df)

assert clean.index.duplicated().sum() == 0

💡 Run: pytest tests/test_data.py -v. Sab green hona chahiye.

🏁 CHECKPOINT: Phase 1 DONE when: all 8 tests pass + git commit 'Phase 1: Data pipeline complete'

# PHASE 2: Feature Engineering (D3-D4)

## Files to Create

| File | Purpose |
| --- | --- |
| src/data/features.py | 25+ technical indicators per stock |
| src/data/normalize.py | Rolling Z-score normalization (no data leak) |
| tests/test_features.py | 6 unit tests + 4 edge cases |

## Key Implementation Details

- Technical indicators via 'ta' library: RSI, MACD, Bollinger, SMA, EMA, ATR, Stochastic, Volume ratios

- Rolling normalization: 252-day window Z-score. mean/std from PAST only. No future leak.

- Clip extreme values to [-5, +5] after normalization (prevent gradient explosion)

- Feature columns list saved in config — RL env will use exact same list

- Output: {stock}_features_normalized.csv per stock

## Tests

✅ T2.1: Each stock has ~27 features after indicators

✅ T2.2: Normalized features: mean approx 0, std approx 1 (on train set)

✅ T2.3: No NaN in final feature matrix

✅ T2.4: No values outside [-5, +5] after clipping

✅ T2.5: Normalization at time T uses only data <= T (verify with manual check)

✅ T2.6: Constant-price stock doesn't cause division by zero

🚨 E2.1: Stock with <252 days history — min_periods=60 handles this

🚨 E2.2: Volume=0 days — volume_ratio handled with fillna(1.0)

🚨 E2.3: All NaN column (indicator failed) — drop column, log warning

🚨 E2.4: Extreme outlier (z-score >10) — clipped to 5

🏁 CHECKPOINT: Phase 2 DONE: 6 tests green + normalized features for all stocks

# PHASE 3: FinBERT Sentiment (D5-D6)

## Files

| File | Purpose |
| --- | --- |
| src/sentiment/finbert.py | FinBERT model: load, fine-tune, inference |
| src/sentiment/news.py | News headline fetcher (free sources) |
| src/sentiment/cache.py | Cache sentiment scores to avoid re-computation |
| tests/test_sentiment.py | 7 tests + 3 edge cases |

## Key Implementation

- Model: ProsusAI/finbert from HuggingFace. Fine-tune on Financial PhraseBank (75% agreement).

- Fine-tuning: 3 epochs, lr=2e-5, batch=16, ~30 min on RTX 3050 (400MB VRAM).

- Inference: text -> [positive, negative, neutral] probabilities. Score = P(pos) - P(neg). Range [-1, +1].

- Per stock per day: average all headlines. No news = previous day * 0.95 decay.

- Cache: SQLite DB storing (date, ticker, score). Don't re-compute.

✅ T3.1-T3.7: Model loads <500MB VRAM, fine-tuning completes, F1>0.75, positive/negative/neutral examples correct, inference <100ms, cache saves/loads

🚨 E3.1-E3.3: Hindi text (skip), empty input (return 0.0), no news for stock (decay)

🏁 CHECKPOINT: Phase 3 DONE: FinBERT trained, sentiment API working, 7 tests green

# PHASE 4: Graph Construction (D6-D7)

## Files

| File | Purpose |
| --- | --- |
| src/graph/graph_builder.py | Build dynamic market graph: sector + correlation + supply chain edges |
| src/graph/supply_chain.py | Manual supply chain edge mapping |
| tests/test_graph.py | 6 tests + 4 edge cases |

## Key Implementation

- 3 edge types: (1) Sector edges from stocks.py (2) Correlation: rolling 60-day Pearson > 0.6 (3) Supply chain: manual mapping.

- Dynamic: correlation edges re-computed DAILY. Graph changes over time.

- Output: PyG Data object with node features + edge_index per day.

- Store pre-computed graphs: data/graphs/{date}.pt files.

✅ T4.1-T4.6: N nodes = num stocks, sector edges correct, correlation edges update daily, no self-loops, undirected, saves/loads

🚨 E4.1-E4.4: Isolated node (OK), crash period fully connected (expected), new stock mid-timeline, negative correlation as edge

🏁 CHECKPOINT: Phase 4 DONE: Dynamic graph per day, 6 tests green

# PHASE 5: T-GAT Model (D8-D10)

## Files

| File | Purpose |
| --- | --- |
| src/graph/tgat.py | T-GAT model: multi-head attention, 2 layers, 64-dim output |
| src/graph/train_gnn.py | Training loop with FP16, checkpointing |
| tests/test_gnn.py | 8 tests + 3 edge cases |

✅ T5.1-T5.8: Output shape [N,64], attention sums to 1, temporal sensitivity, VRAM<1.5GB, NeighborSampler works, no NaN gradients, checkpoint save/load, same-sector stocks closer in embedding

🚨 E5.1-E5.3: Disconnected node (self-loop), dense graph (NeighborSampler caps at 15), GPU OOM (reduce batch)

🏁 CHECKPOINT: Phase 5 DONE: T-GAT producing 64-dim embeddings, 8 tests green

# PHASE 6: RL Environment (D10-D12)

## Files

| File | Purpose |
| --- | --- |
| src/rl/trading_env.py | Custom Gymnasium environment for portfolio trading |
| src/rl/reward.py | Reward function: Sharpe + drawdown penalty + turnover penalty |
| tests/test_env.py | 10 tests + 6 edge cases |

## Environment Spec

| Component | Details |
| --- | --- |
| State | [num_stocks x (64 GNN + 27 technical + 1 sentiment)] = [N x 92] flattened |
| Action | Continuous [0,1]^N, softmax applied, sum=1.0 = portfolio weights |
| Reward | daily_sharpe - 0.1*drawdown_pen - 0.01*turnover_pen |
| Episode | 252 trading days (1 year). Reset to next year. |
| Initial | Equal weight portfolio. Rs. 1 crore starting capital. |
| Transaction Cost | 0.1% of abs(weight_change) * portfolio_value |
| Risk Controls | Max position 20%, stop-loss -5% per stock, circuit breaker -15% drawdown |

✅ T6.1-T6.10: reset() valid, step() valid, weights sum=1, transaction cost correct, episode ends at 252, reward finite, portfolio tracking accurate, stop-loss triggers, circuit breaker triggers, max position enforced

🚨 E6.1-E6.6: All stocks zero (end episode), negative weights (clamp), single stock left, weekend skip, Sharpe div-by-zero (epsilon), bankrupt (<1 rupee)

🏁 CHECKPOINT: Phase 6 DONE: Environment passes all 10 tests, random agent can play full episode

# PHASE 7: Deep RL Agent (D12-D17)

## Files

| File | Purpose |
| --- | --- |
| src/rl/ppo_agent.py | PPO via Stable-Baselines3 with custom policy |
| src/rl/sac_agent.py | SAC via SB3 |
| src/rl/train_rl.py | Training loop: train, validate, checkpoint, compare |
| src/rl/evaluate.py | Backtest on test set, generate metrics |
| tests/test_rl.py | 8 tests + 4 edge cases |

## Training Strategy

- Train on 2015-2021 (7 years). Validate on 2022-2023. Test on 2024-2025 (ONCE only).

- PPO: lr=3e-4, n_steps=2048, batch_size=64, n_epochs=10, gamma=0.99, clip=0.2

- SAC: lr=3e-4, buffer_size=100000, batch_size=256, tau=0.005, ent_coef=auto

- Train for 500K-1M timesteps. Early stop if validation Sharpe plateaus for 50K steps.

- Compare PPO vs SAC on validation set. Pick winner for all subsequent experiments.

- FP16 training via torch.cuda.amp. ~800MB VRAM.

✅ T7.1-T7.8: Reward increases, beats buy-and-hold, no NaN actions, Sharpe>1.0 on val, checkpoint works, PPO vs SAC table, risk limits respected, reproducible (same seed)

🚨 E7.1-E7.4: Reward hacking, catastrophic forgetting, all weight to one stock, training divergence

🏁 CHECKPOINT: Phase 7 DONE: Best agent beats NIFTY 50 index on validation. 8 tests green. FIRST INTEGRATION TEST.

⚠️ INTEGRATION TEST 1: Data -> Features -> Sentiment -> Graph -> GNN -> RL Environment -> Agent trades. Full pipeline end-to-end.

# PHASE 8-9: TimeGAN + Stress Testing (D18-D24)

## Files

| File | Purpose |
| --- | --- |
| src/gan/timegan.py | TimeGAN: embedder, recovery, generator, discriminator |
| src/gan/train_gan.py | Training loop with 3 losses |
| src/gan/conditional.py | Conditional generation: normal, crash_2008, crash_covid, flash_crash |
| src/gan/stress_test.py | Run RL on synthetic crashes, survival metrics |
| src/gan/var.py | Value-at-Risk estimation via Monte Carlo |
| tests/test_gan.py + test_stress.py | 13 tests + 7 edge cases |

## TimeGAN Config

- Sequence length: 128 steps. Latent dim: 64. Hidden: 128. 3 LSTM layers.

- Training: 500 epochs. lr=5e-4. ~600MB VRAM. ~2-3 hours on RTX 3050.

- Conditional: condition vector [0,1,2,3] concatenated to generator input.

- Quality: discriminative score <0.3, predictive score <0.15, t-SNE overlap.

- Stress test: generate 1000 scenarios, run RL agent, measure survival rate.

- VaR: 95% and 99% confidence via Monte Carlo on 10000 synthetic paths.

🏁 CHECKPOINT: Phase 8-9 DONE: GAN quality validated, RL stress-tested, VaR computed

# PHASE 10: NAS / DARTS (D25-D30)

## Files

| File | Purpose |
| --- | --- |
| src/nas/search_space.py | Define DARTS search space: operations, connections |
| src/nas/darts.py | DARTS supernet: mixed operations, architecture weights (alpha) |
| src/nas/search.py | Bilevel optimization: train supernet, extract best arch |
| src/nas/evaluate.py | Retrain top-3 architectures from scratch, compare |
| tests/test_nas.py | 7 tests + 3 edge cases |

## NAS Strategy

- Step 1: Apply DARTS to RL policy network. Search space: layers, dims, heads, skip, activation.

- Step 2: Apply DARTS to GNN (T-GAT). Search: GAT layers, aggregation, embed_dim.

- Step 3: Extract top-3 architectures per model. Retrain from scratch.

- Step 4: Compare NAS-found vs hand-designed. Table + figure for thesis.

- VRAM: ~1.5GB for supernet. FP16 essential. ~6-8 hours per search.

🏁 CHECKPOINT: Phase 10 DONE: NAS-optimized architecture beats hand-designed. 7 tests green.

# PHASE 11: Federated Learning (D31-D37)

## Files

| File | Purpose |
| --- | --- |
| src/federated/fl_server.py | Flower server: FedAvg + FedProx strategies |
| src/federated/fl_client.py | Client: local training on subset of stocks |
| src/federated/privacy.py | DP-SGD: noise injection, epsilon tracking |
| src/federated/client_configs.py | 4 client configs: different stock subsets + risk profiles |
| tests/test_fl.py | 8 tests + 4 edge cases |

## FL Setup

| Client | Stocks | Risk |
| --- | --- | --- |
| Conservative | Banking+FMCG (15) | Low, max_dd=10% |
| Tech Fund | IT+Telecom (12) | Medium, max_dd=15% |
| Aggressive | Energy+Metals+Auto (13) | High, max_dd=25% |
| Diversified | Mix all sectors (20) | Balanced, max_dd=15% |

- FedAvg: 50 rounds, 5 local epochs per round, simple weight averaging.

- FedProx: mu=0.01 proximal term for non-IID handling.

- DP-SGD: epsilon=8, delta=1e-5, max_grad_norm=1.0. Privacy budget tracked per round.

- Comparison: federated vs individual. Target: 15-25% improvement.

🏁 CHECKPOINT: Phase 11 DONE: FL converges, beats individual, privacy verified. 8 tests green.

⚠️ INTEGRATION TEST 2: Full pipeline Data->GNN->RL->GAN->NAS->FL all connected.

# PHASE 12: Quantum ML (D38-D42)

## Files

| File | Purpose |
| --- | --- |
| src/quantum/qaoa.py | QAOA for asset selection (QUBO formulation) |
| src/quantum/vqc.py | Hybrid VQC: quantum layer + classical optimizer |
| src/quantum/benchmark.py | Quantum vs classical comparison at different portfolio sizes |
| tests/test_quantum.py | 6 tests + 3 edge cases |

- QAOA: 8-12 assets. p=3 layers. 1024 shots. AerSimulator (CPU only, 0 VRAM).

- VQC: 4-8 qubits. RY+CNOT entangling layers. Classical Adam optimizer.

- Benchmark: compare QAOA vs brute-force vs greedy vs RL for 4,6,8,10,12 assets.

- Runtime analysis: plot computation time vs number of assets (scaling curve).

🏁 CHECKPOINT: Phase 12 DONE: Quantum optimization working, benchmark table ready. 6 tests green.

# PHASE 13: API + Docker (D43-D46)

## 14 API Endpoints

| # | Endpoint | Method | Module |
| --- | --- | --- | --- |
| 1 | /sentiment/score?ticker=TCS | GET | FinBERT |
| 2 | /graph/embeddings?date=2024-01-15 | GET | GNN |
| 3 | /graph/attention?stock=RELIANCE&date=2024-01-15 | GET | GNN |
| 4 | /graph/regime?date=2024-01-15 | GET | GNN |
| 5 | /trade/predict | POST | Deep RL |
| 6 | /trade/backtest | POST | Deep RL |
| 7 | /stress/generate | POST | GANs |
| 8 | /stress/test | POST | GANs |
| 9 | /stress/var?confidence=0.95 | GET | GANs |
| 10 | /nas/optimize | POST | NAS |
| 11 | /fl/join | POST | FL |
| 12 | /fl/status | GET | FL |
| 13 | /quantum/optimize | POST | Quantum |
| 14 | /quantum/compare?num_assets=8 | GET | Quantum |

## Docker Setup

- Dockerfile: Python 3.10, CUDA 12.1, all dependencies, model files baked in

- docker-compose.yml: api (FastAPI), db (PostgreSQL), dashboard (Next.js)

- One command: docker-compose up → everything starts

- Health check: /health endpoint returns {status: 'ok', modules: [list]}

✅ T13.1-T13.10: All 14 endpoints return 200, invalid input returns 422, non-existent ticker 404, Swagger at /docs, response <500ms, Docker builds, docker-compose up works, API accessible, health check OK, 10 concurrent requests OK

🏁 CHECKPOINT: Phase 13 DONE: All APIs working + Docker deployed. INTEGRATION TEST 3.

⚠️ INTEGRATION TEST 3: docker-compose up -> all healthy -> API responds -> dashboard loads -> end-to-end test passes.

# PHASE 14-15: Dashboard + Thesis (D46-D56)

## Dashboard: 8 Views

| View | Content | Data Source |
| --- | --- | --- |
| Portfolio Performance | Equity curve, daily P&L, cumulative return | /trade/backtest |
| Asset Allocation | Heatmap of portfolio weights over time | /trade/predict |
| Market Graph | Interactive network with attention weights | /graph/attention |
| Sentiment Timeline | Per-stock sentiment + event markers | /sentiment/score |
| Stress Test Report | Survival rate, VaR, scenario distribution | /stress/* |
| FL Dashboard | Convergence curves, client contribution | /fl/status |
| NAS Architecture | Topology visualization, search progress | /nas/optimize |
| Quantum Comparison | Quantum vs classical, circuit diagram | /quantum/compare |

## Thesis: 80-100 Pages

| Chapter | Pages | Content |
| --- | --- | --- |
| Ch 1: Introduction | 8-10 | Problem, motivation, objectives, 5 contributions |
| Ch 2: Literature Review | 15-18 | 7 topic areas, 60-80 papers |
| Ch 3: Methodology | 22-28 | T-GAT, RL MDP, TimeGAN, DARTS, FL, QAOA, FinBERT — all math + algorithms |
| Ch 4: Implementation | 12-15 | Tech stack, architecture, RTX 3050 optimizations, 14 APIs |
| Ch 5: Results | 20-25 | 12 baselines, 6 ablations, statistical tests, all figures |
| Ch 6: Conclusion | 5-6 | Summary, limitations, future work |

## 12 Baselines to Compute

| # | Baseline | Type |
| --- | --- | --- |
| 1 | Equal Weight (1/N) | Classical |
| 2 | Markowitz MVO | Classical |
| 3 | Risk Parity | Classical |
| 4 | Black-Litterman | Classical |
| 5 | NIFTY 50 Buy & Hold | Market Index |
| 6 | FINQUANT no GNN | Ablation |
| 7 | FINQUANT no GAN | Ablation |
| 8 | FINQUANT no NAS | Ablation |
| 9 | FINQUANT no FL | Ablation |
| 10 | FINQUANT no Quantum | Ablation |
| 11 | FINQUANT no Sentiment | Ablation |
| 12 | FinRL Library | External |

🏁 CHECKPOINT: Phase 14 DONE: Dashboard live, all baselines computed, thesis figures ready

🏁 CHECKPOINT: Phase 15 DONE: Thesis submitted, demo recorded, viva slides ready. PROJECT COMPLETE.

# Final Checklist

- [ ] 40+ NIFTY 50 stocks clean data with 27 features each (normalized)

- [ ] FinBERT trained, F1 > 0.75, sentiment scores per stock per day

- [ ] Dynamic market graph with 3 edge types, rebuilt daily

- [ ] T-GAT producing 64-dim embeddings, attention heatmap working

- [ ] RL environment with risk controls, transaction costs, 252-day episodes

- [ ] PPO/SAC agent beating NIFTY 50 index, Sharpe > 1.5 on validation

- [ ] TimeGAN generating realistic scenarios, quality metrics passed

- [ ] Stress testing: 1000 scenarios, survival rate > 80%, VaR computed

- [ ] NAS-optimized architecture beats hand-designed by > 5%

- [ ] FL with 4 clients, federated > individual by 15%+, privacy epsilon=8

- [ ] Quantum QAOA + VQC working, benchmark table ready

- [ ] 14 API endpoints working, Swagger docs generated

- [ ] Docker: one command deployment works

- [ ] Dashboard: 8 views, all data flowing

- [ ] 12 baselines computed with statistical significance tests

- [ ] 124 unit tests + 54 edge cases + 11 integration tests = ALL GREEN

- [ ] Thesis: 80-100 pages, 6 chapters, 60-80 references

- [ ] Demo: 5-minute walkthrough script prepared

- [ ] Viva: 15 slides ready

- [ ] Git: clean history, meaningful commits per phase

END OF DOCUMENT 2: PRACTICAL IMPLEMENTATION GUIDE

Theory (Doc 1) + Practical (Doc 2) = Complete FINQUANT-NEXUS Learning Path