FINQUANT-NEXUS v4

Self-Optimizing Federated Portfolio Intelligence Platform

7 AI/ML Techniques × Production Grade × Academic Rigor

M.Tech in Data Science & Machine Learning

Duration: 8 Weeks (56 Days) | 8+ Hours/Day | ~450+ Total Hours

GPU: NVIDIA RTX 3050 (4GB VRAM) | All Topics: PRODUCT-GRADE

| Topic | Module | Depth | Effort | Week |
| --- | --- | --- | --- | --- |
| Graph Neural Network | T-GAT Market Intelligence Engine | PRODUCT-GRADE | 15% | W1 |
| Deep RL + RL | PPO/SAC Trading Agent | PRODUCT-GRADE | 25% | W2-W3 |
| GANs | TimeGAN Stress Testing Engine | PRODUCT-GRADE | 15% | W3-W4 |
| Neural Architecture Search | DARTS AutoML Engine | PRODUCT-GRADE | 15% | W4-W5 |
| Federated Learning | FL Privacy Platform | PRODUCT-GRADE | 15% | W5-W6 |
| Quantum ML | QAOA + VQC Hybrid Optimizer | PRODUCT-GRADE | 10% | W6-W7 |
| NLP (FinBERT) | Financial Sentiment Engine | SUPPORTING | 5% | W1 |

# 1. Problem Statement

Portfolio optimization is a $100T+ AUM industry challenge. Current approaches fail because: (a) static models like Markowitz assume constant correlations, which break during market crises; (b) individual institutions cannot collaborate on model training without exposing proprietary trading data; (c) neural network architectures are hand-designed rather than optimized for financial data; and (d) stress testing relies on crude historical replay rather than realistic synthetic scenarios.

FINQUANT-NEXUS solves all four problems simultaneously with a unified platform that combines graph-aware deep reinforcement learning, self-optimizing neural architectures, privacy-preserving federated training, quantum-enhanced portfolio optimization, and GAN-based stress testing.

# 2. System Architecture

The system consists of 7 interconnected modules, each addressing a specific AI/ML challenge. Every module is production-grade with its own API endpoints and dashboard views.

| Module | Technology | APIs | VRAM |
| --- | --- | --- | --- |
| GNN Engine | PyTorch Geometric (T-GAT) | /graph/embeddings, /attention, /regime | 1.2GB FP16 |
| RL Agent | Stable-Baselines3 (PPO/SAC) | /trade/predict, /backtest | 800MB |
| GAN Engine | TimeGAN (PyTorch) | /stress/generate, /test, /var | 600MB |
| NAS Engine | DARTS (PyTorch) | /nas/optimize, /report | 1.5GB |
| FL Platform | Flower + DP-SGD | /fl/join, /status, /compare | 800MB |
| Quantum Engine | Qiskit (QAOA + VQC) | /quantum/optimize, /compare | 0 (CPU) |
| Sentiment | FinBERT (HuggingFace) | /sentiment/score | 400MB |
| Dashboard | Next.js 14 + Recharts | 8 interactive views | N/A |

Key architectural decisions: (1) All modules train SEQUENTIALLY on RTX 3050 (max single-module: 1.5GB of 4GB). (2) All modules expose REST APIs via FastAPI. (3) Dashboard connects to all APIs for unified visualization. (4) Docker-compose enables one-command deployment.

# 3. Module Deep Dives

## 3.1 Graph Neural Network: T-GAT Market Intelligence

What: Temporal Graph Attention Network where stocks are nodes and edges represent sector membership, supply-chain relationships, and rolling correlation above threshold (0.6). 2-layer multi-head GAT with time-varying attention weights produces 64-dimensional graph embeddings per stock per day.

Why Product-Grade: No competitor (Bloomberg, FinRL, DeepPocket) models stock relationships as dynamic graphs with attention. This is the platform moat. The attention heatmap API tells clients which stocks are influencing which in real-time.

Product Features: Daily graph reconstruction from live data. Attention heatmap API. Regime detection (bull/bear transition via graph structure change). Sector contagion early warning.

## 3.2 Deep RL: PPO/SAC Trading Agent

What: Custom Gymnasium environment where state = GNN embeddings + technical indicators + sentiment scores, action = continuous portfolio weight allocation, reward = risk-adjusted Sharpe ratio with drawdown and turnover penalties. PPO (primary) and SAC (comparison) agents.

Why Product-Grade: This IS the product. The agent that makes money. Everything else supports this. Risk management layer enforces max position 20%, stop-loss at -5%, circuit breaker at -15% drawdown.

Product Features: Real-time portfolio prediction API. Backtesting with transaction costs (0.1%) and slippage (0.05%). Paper trading mode with daily rebalancing. Full trade log with P&L attribution.

## 3.3 GANs: TimeGAN Stress Testing

What: TimeGAN with 4 networks (embedder, recovery, generator, discriminator) trained on 128-step historical sequences. Conditional variant generates specific crash types: 2008-like, COVID-like, flash crash.

Why Product-Grade: Regulators (Basel III, RBI) literally REQUIRE stress testing. Banks pay millions for this capability. Our tool does it with AI at a fraction of cost. Value-at-Risk estimation via Monte Carlo on synthetic data.

Product Features: Scenario generation API (N scenarios of type X). Stress test API (run RL on crashes). VaR estimation. Pre-built scenario library (1000+ scenarios). Quality validation suite.

## 3.4 NAS: DARTS AutoML Engine

What: Differentiable Architecture Search (DARTS) that auto-discovers optimal neural network architectures for the RL policy network AND the GNN. Search space: layers (2-6), hidden dims (32-256), attention heads (1-8), skip connections, aggregation types.

Why Product-Grade: Makes the system SELF-IMPROVING. When market regime changes, NAS finds new optimal architecture. This is AutoML-for-Finance as a service. No competitor offers this.

Product Features: Architecture optimization API. NAS report with top-3 architectures and comparison. One-click re-optimization. Architecture topology visualization.

## 3.5 Federated Learning: Privacy Platform

What: Flower-based FL server orchestrating 4-6 simulated institutional clients (hedge funds) with different stock universes and risk profiles. FedAvg + FedProx aggregation strategies. Differential Privacy via DP-SGD with configurable epsilon budget.

Why Product-Grade: Post-GDPR/RBI privacy laws, NO financial company can share raw trading data. FL is the ONLY way to collaborate. This is a first-mover advantage. The privacy guarantee is mathematically provable via epsilon-delta framework.

Product Features: Client registration API. Training status + convergence monitoring. Federated vs individual performance comparison. Privacy budget tracking. Per-client contribution heatmap.

## 3.6 Quantum ML: QAOA + VQC Hybrid Optimizer

What: QAOA for combinatorial asset selection (given 30 stocks, find optimal 8-12 subset). Hybrid VQC with quantum circuit layer + classical PyTorch optimizer in training loop. Runs on Qiskit AerSimulator (CPU-based).

Why Product-Grade: Quantum computing is coming in 3-5 years. Companies that have quantum-ready optimization NOW will dominate. This module is future-proofing as a service. The benchmark suite provides the first direct QAOA vs Deep RL comparison for realistic portfolio sizes.

Product Features: Portfolio optimization API. Quantum vs classical comparison. Configurable qubit count and circuit depth. Circuit visualization. Runtime scaling analysis.

## 3.7 FinBERT: Financial Sentiment Engine

What: FinBERT transformer fine-tuned on Financial PhraseBank dataset (4800 labeled financial sentences). Produces sentiment score (-1 to +1) per stock per day from news feeds.

Product Features: Real-time sentiment API. Event detection (earnings, mergers, regulatory). Sentiment trend dashboard. Top movers by sentiment.

# 4. Detailed 56-Day Execution Plan

8+ hours/day, 56 days, ~450+ total hours. Each day has a LEARN component (theory) and BUILD component (code). Format: Concept Brief (5-10 min) then Code with Hinglish explanation.

| Week | Focus | Hours | Key Deliverable |
| --- | --- | --- | --- |
| W1 (D1-D7) | Data + FinBERT + GNN Foundation | 56+ | Data pipeline + Sentiment API + T-GAT embeddings |
| W2 (D8-D14) | Deep RL Trading Agent | 56+ | PPO/SAC beating buy-and-hold + risk management |
| W3 (D15-D21) | TimeGAN Stress Testing | 56+ | Conditional crash generation + stress test suite |
| W4 (D22-D28) | NAS AutoML Engine | 56+ | DARTS optimizing RL policy + GNN architecture |
| W5 (D29-D35) | Federated Learning Platform | 56+ | 4-client FL with DP + privacy-utility analysis |
| W6 (D36-D42) | Quantum ML + Docker Integration | 56+ | QAOA + VQC + full system dockerized |
| W7 (D43-D49) | Dashboard + Full Benchmarks | 56+ | 8-view dashboard + 12 baselines + all figures |
| W8 (D50-D56) | Thesis + Documentation + Demo | 56+ | 80-100 page thesis + demo + viva slides |

# 5. Evaluation Framework

## 5.1 Financial Performance Metrics

| Metric | Target | Description |
| --- | --- | --- |
| Sharpe Ratio | > 1.5 | Risk-adjusted return (annualized) |
| Maximum Drawdown | < 15% | Largest peak-to-trough decline |
| Sortino Ratio | > 2.0 | Downside risk adjusted return |
| Calmar Ratio | > 1.0 | Annual return / max drawdown |
| Annual Return | > 15% | Compounded portfolio return |
| Win Rate | > 55% | Percentage of profitable days |
| Turnover Rate | < 20% | Daily portfolio change magnitude |

## 5.2 Twelve Baseline Comparisons

| Baseline | Type | Purpose |
| --- | --- | --- |
| Equal Weight (1/N) | Classical | Naive diversification benchmark |
| Markowitz MVO | Classical | Traditional mean-variance optimization |
| Risk Parity | Classical | Equal risk contribution approach |
| Black-Litterman | Classical | Bayesian estimation with market prior |
| S&P 500 Buy & Hold | Market | Index benchmark |
| FINQUANT (no GNN) | Ablation | Proves GNN market graph adds value |
| FINQUANT (no GAN) | Ablation | Proves synthetic augmentation helps |
| FINQUANT (no NAS) | Ablation | Proves auto-architecture optimization helps |
| FINQUANT (no FL) | Ablation | Proves federated collaboration helps |
| FINQUANT (no Quantum) | Ablation | Proves quantum-enhanced selection helps |
| FINQUANT (no Sentiment) | Ablation | Proves sentiment signal adds alpha |
| FinRL Library | External | Leading open-source RL trading baseline |

## 5.3 Module-Specific Metrics

- GNN: Ablation with/without graph, attention weight visualization, regime detection accuracy

- GAN: Discriminative score (<0.3), predictive score (<0.15), t-SNE visual comparison

- NAS: Search cost (GPU hours), NAS vs hand-designed Sharpe comparison, architecture topology

- FL: Convergence speed (rounds), privacy-utility curve (epsilon vs Sharpe), per-client fairness

- Quantum: Approximation ratio (QAOA vs brute-force), runtime scaling with asset count

- Statistical: Paired t-test + Wilcoxon signed-rank across 5 random seeds for all comparisons

# 6. Thesis Structure

| Chapter | Title | Pages | Key Content |
| --- | --- | --- | --- |
| 1 | Introduction | 8-10 | Problem statement, motivation, objectives, 5 research contributions |
| 2 | Literature Review | 15-18 | Deep RL, GNN, GANs, NAS, FL, Quantum ML in finance (60-80 papers) |
| 3 | Proposed Methodology | 22-28 | T-GAT, RL MDP, TimeGAN, DARTS, FL protocol, QAOA+VQC, FinBERT |
| 4 | Implementation | 12-15 | Tech stack, architecture, RTX 3050 optimizations, 14 API endpoints |
| 5 | Results & Analysis | 20-25 | 12 baseline comparisons, 7 ablation studies, statistical tests |
| 6 | Conclusion | 5-6 | Summary, limitations, future work (live trading, 500 stocks, real quantum HW) |
|  | References | 5-8 | 60-80 papers across all 7 topic areas |
|  | Appendices | 10+ | API documentation, hyperparameter tables, code snippets, additional figures |

## 6.1 Five Research Contributions

- C1: Temporal Graph Attention Network (T-GAT) for dynamic inter-asset relationship modeling in portfolio optimization — first to use time-varying graph attention for financial markets.

- C2: DARTS-based Neural Architecture Search for Deep RL policy networks in finance — first application of differentiable NAS to trading agents.

- C3: Conditional TimeGAN for black swan event synthesis and AI-driven stress testing — extends TimeGAN with crash-conditioned generation.

- C4: Federated Deep RL across institutional traders with differential privacy guarantees — first implementation of privacy-preserving collaborative portfolio learning.

- C5: Direct benchmark of QAOA + VQC hybrid quantum optimization versus Deep RL for portfolio asset selection at realistic sizes.

# 7. Technology Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Language | Python | 3.10+ | Primary development |
| Deep Learning | PyTorch | 2.1+ | All neural networks |
| Graph ML | PyTorch Geometric | 2.4+ | T-GAT |
| RL | Stable-Baselines3 | 2.1+ | PPO/SAC |
| RL Env | Gymnasium | 0.29+ | Custom trading env |
| GAN | Custom TimeGAN | PyTorch | Synthetic generation |
| NAS | DARTS (nni) | 3.0+ | Architecture search |
| FL | Flower (flwr) | 1.6+ | Federated orchestration |
| Privacy | Opacus | 1.4+ | DP-SGD |
| Quantum | Qiskit | 1.0+ | QAOA + VQC simulation |
| NLP | FinBERT | HuggingFace | Sentiment analysis |
| Data | yfinance + pandas | Latest | Market data |
| Backend | FastAPI | 0.104+ | 14 API endpoints |
| Frontend | Next.js 14 | 14.x | 8-view dashboard |
| Viz | Recharts + Plotly | Latest | Interactive charts |
| Tracking | MLflow + W&B | Latest | Experiment tracking |
| Database | PostgreSQL 16 | 16.x | Results storage |
| Container | Docker + Compose | Latest | One-command deployment |

# 8. RTX 3050 (4GB VRAM) Optimization Strategy

Critical constraint: 4GB VRAM. All modules train sequentially (never simultaneously). Maximum single-module usage: 1.5GB (NAS DARTS supernet).

- FP16 mixed precision training for ALL neural networks: reduces VRAM by ~40%

- Gradient accumulation: micro-batch 16-32, effective batch 128-256

- Graph mini-batching: NeighborSampler in PyG (2-hop, 15 neighbors max)

- TimeGAN: 128-step sequences, 64-dim latent space

- DARTS supernet: shared weights with progressive shrinking

- FinBERT: inference-only after fine-tuning (~400MB)

- Qiskit: CPU-only simulation (quantum sim is CPU-bound)

- Sequential training: finish one module before starting next

# 9. Datasets (All Free, No Paywalls)

| Dataset | Source | Size | Usage |
| --- | --- | --- | --- |
| S&P 500 OHLCV | yfinance (free) | 50 stocks x 10yr daily | Primary market data |
| Financial PhraseBank | HuggingFace (free) | 4800 labeled sentences | FinBERT fine-tuning |
| Macro Indicators | FRED API (free) | GDP, CPI, Fed Rate, VIX | Regime features |
| Sector/Industry Map | Wikipedia (free) | 11 sectors, 50 stocks | Graph construction |
| Synthetic Crashes | TimeGAN (generated) | 1000+ scenarios | Stress testing |

FINQUANT-NEXUS v4 — LOCKED & FINAL

7 Topics × Production Grade × 56 Days × 450+ Hours × Academic Rigor

WEEK 1, DAY 1 — LET’S BUILD SOMETHING LEGENDARY.