FINQUANT-NEXUS v4

Phase-wise Implementation Plan

Theory (Alag) + Practical (Alag) + Test Cases + Edge Cases

15 Phases | 56 Days | NIFTY 50 | RTX 3050 | Each Phase = Build → Test → Verify → Next

# MISSING ITEMS — Now Added in This Plan

💡 Yeh cheezein pehle ke plans mein missing thi. Ab har phase mein included hain.

🔴 MISSING (NOW ADDED): Data Quality Checks — NaN, duplicates, stock splits, bonus shares, dividends adjustment

🔴 MISSING (NOW ADDED): Train/Validation/Test Split Strategy — 2015-2022 train, 2022-2023 validation, 2023-2025 test. NO data leakage.

🔴 MISSING (NOW ADDED): Feature Normalization — Z-score normalization per stock, rolling window (no future data leak)

🔴 MISSING (NOW ADDED): Seed Management — All random seeds fixed (42) for reproducibility across experiments

🔴 MISSING (NOW ADDED): Config Management — YAML files for all hyperparameters, no hardcoded values

🔴 MISSING (NOW ADDED): Logging Framework — Python logging module, structured logs per module

🔴 MISSING (NOW ADDED): Model Checkpointing — Save best model at each phase, resume from checkpoint

🔴 MISSING (NOW ADDED): Error Handling — try-except with meaningful messages, graceful degradation

🔴 MISSING (NOW ADDED): Indian Market Edge Cases — trading halts, circuit limits, stock splits, NSE holidays, corporate actions

🔴 MISSING (NOW ADDED): Data Leakage Prevention — no future data in features, walk-forward validation

🔴 MISSING (NOW ADDED): API Input Validation — Pydantic models for all FastAPI endpoints

🔴 MISSING (NOW ADDED): Performance Profiling — time each module, VRAM monitoring, bottleneck identification

🔴 MISSING (NOW ADDED): Unit Tests — pytest per module, minimum 5 tests per phase

🔴 MISSING (NOW ADDED): Integration Tests — end-to-end pipeline test after every 3 phases

🔴 MISSING (NOW ADDED): README per module — what it does, how to run, expected input/output

# 15 Phases Overview

| Phase | Name | Week | Days | Theory | Practical | Tests |
| --- | --- | --- | --- | --- | --- | --- |
| P1 | Data Pipeline + Quality | W1 | D1-D3 | Finance basics, OHLCV, yfinance | Download NIFTY 50, clean, validate | 8 tests + 5 edge cases |
| P2 | Feature Engineering | W1 | D3-D4 | Technical indicators, normalization | 25+ features per stock, scaling | 6 tests + 4 edge cases |
| P3 | FinBERT Sentiment | W1 | D5-D6 | BERT, fine-tuning, NLP basics | Fine-tune FinBERT, sentiment API | 7 tests + 3 edge cases |
| P4 | Graph Construction | W1 | D6-D7 | Graph theory, adjacency, edges | Build NIFTY market graph | 6 tests + 4 edge cases |
| P5 | T-GAT (GNN) | W2 | D8-D10 | GAT, message passing, PyG | T-GAT model, embeddings | 8 tests + 3 edge cases |
| P6 | RL Environment | W2 | D10-D12 | MDP, Gym, reward design | Custom trading env | 10 tests + 6 edge cases |
| P7 | Deep RL Agent | W2-W3 | D12-D17 | PPO, SAC, policy gradient | Train PPO+SAC, compare | 8 tests + 4 edge cases |
| P8 | TimeGAN | W3 | D18-D21 | GAN, TimeGAN architecture | Build + train TimeGAN | 7 tests + 4 edge cases |
| P9 | Stress Testing | W4 | D22-D24 | VaR, stress test methodology | Crash generation, stress suite | 6 tests + 3 edge cases |
| P10 | NAS (DARTS) | W4-W5 | D25-D30 | NAS, DARTS, search space | DARTS supernet, optimize RL+GNN | 7 tests + 3 edge cases |
| P11 | Federated Learning | W5-W6 | D31-D37 | FL, FedAvg, privacy, DP | Flower FL, 4 clients, DP-SGD | 8 tests + 4 edge cases |
| P12 | Quantum ML | W6 | D38-D42 | Qubits, QAOA, VQC, Qiskit | QAOA + hybrid VQC | 6 tests + 3 edge cases |
| P13 | API + Docker | W7 | D43-D46 | FastAPI, Docker, deployment | 14 endpoints + dockerize | 10 tests + 5 edge cases |
| P14 | Dashboard + Benchmarks | W7 | D46-D49 | Next.js, visualization | 8-view dashboard + 12 baselines | 6 tests + 3 edge cases |
| P15 | Thesis + Demo | W8 | D50-D56 | Academic writing | 80-100 page thesis + demo | Final integration test |

Total: 109 unit tests + 54 edge cases + 3 integration tests = 166 test scenarios.

# Data Split Strategy (CRITICAL — No Leakage)

💡 Yeh sabse important section hai. Data leak hoga toh saare results fake honge. Thesis reject.

| Split | Period | Purpose | Size (~) |
| --- | --- | --- | --- |
| TRAIN | Jan 2015 - Dec 2021 | Model training (RL, GAN, GNN, NAS) | 7 years, ~1750 days |
| VALIDATION | Jan 2022 - Dec 2023 | Hyperparameter tuning, model selection | 2 years, ~500 days |
| TEST | Jan 2024 - Dec 2025 | Final evaluation ONLY. Touch ONCE. | 2 years, ~500 days |

⚠️ TEST set ko SIRF ek baar use karna — final results ke liye. Baar baar test pe evaluate kiya toh data leak = cheating.

⚠️ Feature normalization ka mean/std SIRF train set se calculate hona chahiye. Validation/test pe train ka mean/std apply karna.

💡 Walk-forward validation: RL training mein har step pe sirf past data use hona chahiye. Future data kabhi state mein nahi aana chahiye.

# Config Management (YAML)

💡 Har hyperparameter YAML mein hoga. Code mein koi hardcoded number nahi. Reproducibility ka base.

File: configs/base.yaml

# === FINQUANT-NEXUS Master Config ===

seed: 42

device: 'cuda'

fp16: true

data:

stocks: 'nifty50'

start_date: '2015-01-01'

end_date: '2025-12-31'

train_end: '2021-12-31'

val_end: '2023-12-31'

risk_free_rate: 0.07  # India govt bond ~7%

transaction_cost: 0.001  # 0.1% STT+brokerage

slippage: 0.0005  # 0.05%

features:

normalize: 'zscore'

rolling_window: 252  # 1 year rolling for normalization

indicators: ['rsi','macd','bb','sma','ema','atr','stoch','volume']

gnn:

hidden_dim: 64

num_layers: 2

num_heads: 4

dropout: 0.1

correlation_threshold: 0.6

neighbor_sample: 15

rl:

algorithm: 'PPO'  # or 'SAC'

lr: 0.0003

gamma: 0.99

batch_size: 64

n_steps: 2048

max_position: 0.20  # 20% max per stock

stop_loss: -0.05  # -5% per stock

max_drawdown: -0.15  # -15% circuit breaker

gan:

seq_length: 128

latent_dim: 64

hidden_dim: 128

num_layers: 3

epochs: 500

lr: 0.0005

nas:

search_space_layers: [2,3,4,5,6]

search_space_dims: [32,64,128,256]

search_space_heads: [1,2,4,8]

darts_epochs: 50

retrain_epochs: 100

fl:

num_clients: 4

rounds: 50

local_epochs: 5

strategy: 'FedProx'  # or 'FedAvg'

dp_epsilon: 8.0

dp_delta: 1e-5

quantum:

num_assets: 8

qaoa_layers: 3

max_qubits: 12

shots: 1024

# PHASE 1: Data Pipeline + Quality (D1-D3)

## THEORY (Read First)

OHLCV: Open/High/Low/Close/Volume — stock ka daily data. Close sabse important. Yeh sab Day 1 finance crash course mein cover ho chuka.

yfinance: Yahoo Finance ka free Python API. NSE stocks ke liye .NS suffix. NIFTY index = ^NSEI. Rate limit nahi hai par batch mein download better.

Stock Splits: Kabhi kabhi company stock split karti hai (1 share → 2 shares). Price half ho jaata hai par value same rehti hai. yfinance 'Adj Close' deta hai jo splits adjust karta hai. HUM ADJ CLOSE USE KARENGE, regular Close nahi.

Corporate Actions: Dividends, bonus shares, rights issue — yeh sab price ko affect karte hain. Adjusted Close inka dhyan rakhta hai.

Missing Data: NSE holidays (Diwali, Holi, Republic Day etc.) pe data nahi hoga. Some stocks late list hue (shorter history). Handling: forward-fill for gaps, drop stocks with <1000 days data.

## PRACTICAL IMPLEMENTATION

### Step 1: Download + Initial Clean

File: src/data/download.py (already created in Day 1)

Key addition: Use 'Adj Close' instead of 'Close' for split-adjusted data.

### Step 2: Data Quality Module

File: src/data/quality.py

import pandas as pd

import numpy as np

import logging

logger = logging.getLogger(__name__)

class DataQualityChecker:

"""NIFTY stock data ki quality check karo."""

def __init__(self, min_days=1000, max_nan_pct=0.05):

self.min_days = min_days      # Minimum 1000 trading days chahiye

self.max_nan_pct = max_nan_pct  # Max 5% NaN allowed

self.report = {}

def check_stock(self, df, ticker):

"""Single stock ki quality check"""

issues = []

# 1. Sufficient data?

if len(df) < self.min_days:

issues.append(f'Too few rows: {len(df)} < {self.min_days}')

# 2. NaN check

nan_pct = df.isnull().sum().max() / len(df)

if nan_pct > self.max_nan_pct:

issues.append(f'Too many NaNs: {nan_pct:.1%}')

# 3. Duplicate dates?

dupes = df.index.duplicated().sum()

if dupes > 0:

issues.append(f'Duplicate dates: {dupes}')

# 4. Zero/negative prices?

if (df['Close'] <= 0).any():

issues.append('Zero or negative prices found')

# 5. Extreme daily returns (>50% in a day = likely data error)

returns = df['Close'].pct_change().abs()

extreme = (returns > 0.50).sum()

if extreme > 0:

issues.append(f'Extreme returns (>50%): {extreme} days')

# 6. Volume zero days

zero_vol = (df['Volume'] == 0).sum()

if zero_vol > len(df) * 0.01:  # >1% zero volume

issues.append(f'Zero volume days: {zero_vol}')

# 7. Chronological order?

if not df.index.is_monotonic_increasing:

issues.append('Dates not in order')

self.report[ticker] = {

'rows': len(df),

'date_range': f'{df.index[0]} to {df.index[-1]}',

'nan_pct': f'{nan_pct:.2%}',

'issues': issues,

'status': 'PASS' if len(issues) == 0 else 'FAIL'

}

return len(issues) == 0

def clean_stock(self, df):

"""Data clean karo — NaN fill, duplicates remove, sort"""

df = df.sort_index()  # Date order fix

df = df[~df.index.duplicated(keep='first')]  # Duplicate dates remove

df = df.ffill()  # Forward fill NaN (holidays ke baad)

df = df.dropna()  # Remaining NaN drop

return df

def print_report(self):

passed = sum(1 for v in self.report.values() if v['status']=='PASS')

total = len(self.report)

print(f'\n=== Data Quality Report ===')

print(f'Passed: {passed}/{total}')

for ticker, info in self.report.items():

status = '✅' if info['status']=='PASS' else '❌'

print(f"  {status} {ticker}: {info['rows']} days | {info['date_range']}")

for issue in info['issues']:

print(f'      ⚠️ {issue}')

## TEST CASES — Phase 1

✅ TEST: T1.1: download karne pe 40+ stocks ka CSV bana (assert len(files) >= 40)

✅ TEST: T1.2: Har CSV mein columns hain: Open, High, Low, Close, Adj Close, Volume

✅ TEST: T1.3: NIFTY50_INDEX.csv download hua aur 1000+ rows hain

✅ TEST: T1.4: all_close_prices.csv mein 40+ columns hain

✅ TEST: T1.5: DataQualityChecker pe RELIANCE pass hota hai

✅ TEST: T1.6: Clean function NaN fill karti hai (before > after NaN count)

✅ TEST: T1.7: Duplicate dates remove ho jaate hain after cleaning

✅ TEST: T1.8: Date range 2015 se 2025 tak cover ho raha hai

## EDGE CASES — Phase 1

🚨 EDGE CASE: E1.1: Stock split hone pe Adj Close smooth hona chahiye (no sudden 50% drop). Verify RELIANCE 2020 split.

🚨 EDGE CASE: E1.2: Newly listed stock (e.g. LTIMindtree 2022) ka data 2015 se nahi hoga — gracefully skip with warning.

🚨 EDGE CASE: E1.3: NSE holidays pe data gap hoga — forward fill karna, NaN nahi rehna chahiye.

🚨 EDGE CASE: E1.4: Internet disconnect during download — partial data handle karna, retry mechanism.

🚨 EDGE CASE: E1.5: yfinance API change/down — error message clear hona chahiye, not cryptic traceback.

### Phase 1 Pass Criteria

⚠️ Tab tak Phase 2 shuru mat karna jab tak: (1) 40+ stocks clean data hai (2) Quality report sab PASS (3) All 8 tests green (4) Git commit done.

# PHASE 2: Feature Engineering (D3-D4)

## THEORY

Normalization: Features ko same scale pe laana. RSI 0-100 hai, price 100-50000 hai. Bina normalize model confused hoga. Z-score: (value - mean) / std. CRITICAL: mean/std SIRF train data se calculate karna. Validation/test pe train ka mean/std lagana.

Rolling Normalization: Finance mein static normalization kaam nahi karti — market conditions badalte hain. Rolling 252-day window (1 year) ka mean/std use karna. Har din ke liye past 252 days ka mean/std. Yeh future data leak nahi karta.

Feature Categories: (1) Price returns (1d, 5d, 20d) (2) Volatility (20d, 60d std dev) (3) Momentum (RSI, MACD, Stochastic) (4) Trend (SMA, EMA, price vs MA) (5) Volatility bands (Bollinger) (6) Volume (ratio, SMA) (7) Macro (India VIX, if available)

## PRACTICAL IMPLEMENTATION

File: src/data/normalize.py

import pandas as pd

import numpy as np

class RollingNormalizer:

"""Rolling Z-score normalization — no future data leak."""

def __init__(self, window=252):

self.window = window  # 252 trading days = 1 year

def normalize(self, df, feature_cols):

"""Har feature ko rolling z-score se normalize karo.

Formula: (value - rolling_mean) / rolling_std

Window = past 252 days ONLY (no future leak)."""

df_norm = df.copy()

for col in feature_cols:

rolling_mean = df[col].rolling(self.window, min_periods=60).mean()

rolling_std = df[col].rolling(self.window, min_periods=60).std()

rolling_std = rolling_std.replace(0, 1e-8)  # Division by zero protect

df_norm[col] = (df[col] - rolling_mean) / rolling_std

df_norm.dropna(inplace=True)

return df_norm

## TEST CASES — Phase 2

✅ TEST: T2.1: Har stock ke liye ~27 features generate ho rahe hain

✅ TEST: T2.2: Normalized features ka mean ~0, std ~1 hai (check on train set)

✅ TEST: T2.3: No NaN in final feature matrix

✅ TEST: T2.4: Feature count consistent across all stocks

✅ TEST: T2.5: Rolling normalization uses ONLY past data (verify: normalize at time T uses data <= T)

✅ TEST: T2.6: Division by zero protection works (constant price stock test)

## EDGE CASES — Phase 2

🚨 EDGE CASE: E2.1: Stock with constant price for extended period — rolling_std = 0 — division by zero. Handle with epsilon.

🚨 EDGE CASE: E2.2: Stock listed recently (< 252 days) — rolling window not full — use min_periods parameter.

🚨 EDGE CASE: E2.3: Extreme outlier in one feature — z-score > 10 — clip to [-5, +5] to prevent gradient explosion.

🚨 EDGE CASE: E2.4: Volume = 0 for some days (trading halt) — volume_ratio = 0/0 — handle with fillna.

# PHASE 3: FinBERT Sentiment (D5-D6)

## THEORY

BERT: Bidirectional Encoder Representations from Transformers. Pre-trained language model. Input text → vector representation. [CLS] token ka vector = sentence ka summary.

FinBERT: BERT fine-tuned on financial text. Already samajhta hai ki 'earnings beat expectations' = positive, 'profit warning' = negative. HuggingFace pe available: ProsusAI/finbert.

Fine-tuning: Pre-trained FinBERT ko Financial PhraseBank pe further train karna. 4800 sentences labeled: positive/negative/neutral. ~30 min on RTX 3050.

Why not GPT-4: GPT-4 tera topic list mein nahi hai. FinBERT = actual ML training (thesis-worthy). GPT-4 = API call (not ML). FinBERT runs locally, free, fast, 400MB VRAM.

## PRACTICAL IMPLEMENTATION

File: src/sentiment/finbert.py — Download pre-trained, fine-tune on Financial PhraseBank, create inference pipeline.

File: src/sentiment/news_fetcher.py — Fetch financial news headlines for NIFTY stocks (free sources).

Key: Cache sentiment scores per stock per day. Don't re-compute.

## TEST CASES — Phase 3

✅ TEST: T3.1: FinBERT loads on GPU without OOM (check VRAM < 500MB)

✅ TEST: T3.2: Fine-tuning runs without error (3 epochs on Financial PhraseBank)

✅ TEST: T3.3: F1 score > 0.75 on validation set

✅ TEST: T3.4: 'Reliance posts record profit' → positive (>0.7 confidence)

✅ TEST: T3.5: 'Market crashes amid global fears' → negative (>0.7 confidence)

✅ TEST: T3.6: 'Trading volume was normal today' → neutral

✅ TEST: T3.7: Sentiment API returns score for any input text in <100ms

## EDGE CASES — Phase 3

🚨 EDGE CASE: E3.1: Hindi/Hinglish financial news — FinBERT English only. Skip non-English text gracefully.

🚨 EDGE CASE: E3.2: Empty or very short text (<5 chars) — return neutral (0.0) instead of error.

🚨 EDGE CASE: E3.3: News not available for a stock on a day — use last known sentiment, decay towards 0 over time.

# PHASE 4: Graph Construction (D6-D7)

## THEORY

Market Graph: Stocks = nodes, relationships = edges. 3 types of edges: (1) Sector — same sector stocks connected (HDFCBANK-ICICIBANK) (2) Correlation — rolling 60-day correlation > 0.6 (3) Supply chain — manual mapping (TATASTEEL→MARUTI, because auto needs steel).

Adjacency Matrix: NxN matrix where N = number of stocks. A[i][j] = 1 if edge exists. Our graph is DYNAMIC — edges change daily based on rolling correlation.

## TEST CASES — Phase 4

✅ TEST: T4.1: Graph has N nodes where N = number of stocks

✅ TEST: T4.2: Sector edges: HDFCBANK-ICICIBANK-SBIN-AXISBANK all connected

✅ TEST: T4.3: Correlation edges update daily (different graph on different dates)

✅ TEST: T4.4: No self-loops (stock connected to itself)

✅ TEST: T4.5: Graph is undirected (A[i][j] == A[j][i])

✅ TEST: T4.6: Adjacency matrix saved correctly + loadable

## EDGE CASES

🚨 EDGE CASE: E4.1: Isolated node — stock correlated with nothing. Still include, GNN handles it.

🚨 EDGE CASE: E4.2: All correlations spike during crash (2020 March) — graph becomes almost fully connected. Expected behavior.

🚨 EDGE CASE: E4.3: New stock added mid-timeline — graph size changes. Handle dynamic node count.

🚨 EDGE CASE: E4.4: Negative correlation — treat as edge too (inverse relationship is also information).

# PHASE 5: T-GAT / GNN (D8-D10)

## THEORY

Message Passing: Har node apne neighbors se information collect karta hai (messages). Phir aggregate karke apna representation update karta hai. Multiple rounds = information flows further in graph.

GAT (Graph Attention): Sab neighbors equal nahi hote. Attention mechanism decides: HDFCBANK ke liye ICICIBANK zyada important hai ya SBIN? Attention weights dynamically learn hote hain.

Temporal: T-GAT = time-varying attention. Monday ko ICICIBANK important, Tuesday ko SBIN. Market conditions ke saath attention weights badalte hain.

## TEST CASES — Phase 5

✅ TEST: T5.1: T-GAT output shape = [num_stocks, 64] (64-dim embedding per stock)

✅ TEST: T5.2: Attention weights sum to 1.0 for each node's neighbors

✅ TEST: T5.3: Different input dates → different embeddings (temporal sensitivity)

✅ TEST: T5.4: FP16 training: VRAM < 1.5GB

✅ TEST: T5.5: NeighborSampler works — handles batch of 16 stocks

✅ TEST: T5.6: Gradient flows — no NaN in gradients after 10 training steps

✅ TEST: T5.7: Model checkpoint saves and loads correctly

✅ TEST: T5.8: Embedding quality: same-sector stocks closer in embedding space (cosine similarity)

🚨 EDGE CASE: E5.1: Disconnected node — GAT should still produce embedding (self-loop handles this).

🚨 EDGE CASE: E5.2: Very dense graph (crash period) — NeighborSampler limits to 15 neighbors.

🚨 EDGE CASE: E5.3: GPU OOM — reduce batch size, verify FP16 is active.

# PHASE 6: RL Environment (D10-D12)

## THEORY

Gymnasium Environment: Standard interface: reset() → initial state, step(action) → next_state, reward, done, info. Our env simulates daily stock trading.

State Space: [GNN_embeddings (64 per stock) + technical_features (27 per stock) + sentiment (1 per stock)] = ~92 features per stock × ~45 stocks.

Action Space: Continuous vector of portfolio weights. Length = num_stocks. Each value 0-1. Sum must = 1.0 (all money allocated). Softmax at output.

Reward: Daily Sharpe ratio = (portfolio_return - rf_daily) / portfolio_std. Penalize high drawdown. Penalize high turnover (changing weights too much = expensive).

## TEST CASES — Phase 6

✅ TEST: T6.1: env.reset() returns valid observation (correct shape, no NaN)

✅ TEST: T6.2: env.step(random_action) returns observation, reward, done, info

✅ TEST: T6.3: Portfolio weights sum to 1.0 after softmax

✅ TEST: T6.4: Transaction cost deducted correctly (0.1% of turnover)

✅ TEST: T6.5: Episode ends after N steps (e.g., 252 trading days)

✅ TEST: T6.6: Reward is finite (no NaN, no inf)

✅ TEST: T6.7: Portfolio value tracking is accurate (verify with manual calculation)

✅ TEST: T6.8: Stop-loss triggers at -5% per stock

✅ TEST: T6.9: Circuit breaker triggers at -15% portfolio drawdown

✅ TEST: T6.10: Max position constraint (no stock > 20%) enforced

🚨 EDGE CASE: E6.1: All stocks go to zero in one day — handle gracefully, episode should end.

🚨 EDGE CASE: E6.2: Agent outputs negative weights — clamp to 0 before softmax.

🚨 EDGE CASE: E6.3: Single stock remaining after others filtered — still valid portfolio.

🚨 EDGE CASE: E6.4: Weekend/holiday in data — env should skip to next trading day.

🚨 EDGE CASE: E6.5: Division by zero in Sharpe (std = 0 when returns constant) — add epsilon.

🚨 EDGE CASE: E6.6: Very small portfolio value (< 1 rupee) — mark as bankrupt, end episode.

# PHASES 7-12: Summary (Token-Efficient)

💡 Detailed theory + tests for each phase. Pattern same hai: Theory → Build → Test → Edge Cases → Checkpoint → Next.

## Phase 7: Deep RL Agent (D12-D17)

Theory: PPO (clipped surrogate, advantage estimation), SAC (entropy regularization, twin Q). Practical: Train both, compare Sharpe/drawdown/stability. Pick winner.

✅ TEST: T7.1-8: Agent converges (reward increases), beats buy-and-hold, no NaN in actions, Sharpe > 1.0 on validation, checkpoint save/load, PPO vs SAC comparison table, risk limits respected, training reproducible (same seed = same result)

🚨 EDGE CASE: E7.1-4: Reward hacking (agent exploits env bug), catastrophic forgetting, action space collapse (all weight to one stock), training divergence (LR too high)

## Phase 8: TimeGAN (D18-D21)

Theory: TimeGAN 4 networks (embedder, recovery, generator, discriminator), adversarial + supervised loss. Practical: Train on NIFTY sequences, generate synthetic data.

✅ TEST: T8.1-7: GAN training loss converges, discriminative score < 0.3, predictive score < 0.15, generated sequence shape correct, t-SNE visual overlap, conditional modes work (crash vs normal), no mode collapse

🚨 EDGE CASE: E8.1-4: Mode collapse (all same output), training instability (loss oscillation), very short sequences, negative prices in generated data

## Phase 9: Stress Testing (D22-D24)

Theory: VaR (Value at Risk), CVaR (Conditional VaR), Monte Carlo simulation, regulatory stress testing. Practical: Generate 1000 scenarios, test RL agent survival.

✅ TEST: T9.1-6: 1000 scenarios generated successfully, RL survives 80%+ normal scenarios, crash scenarios produce realistic drawdowns, VaR estimate matches historical VaR within 20%, stress test report generates, scenario library saves/loads

🚨 EDGE CASE: E9.1-3: All synthetic scenarios identical (GAN problem), RL agent crashes on extreme scenario, VaR calculation on very short history

## Phase 10: NAS / DARTS (D25-D30)

Theory: DARTS continuous relaxation, bilevel optimization, supernet weight sharing, architecture extraction. Practical: Search RL policy space + GNN space.

✅ TEST: T10.1-7: Supernet trains without OOM (VRAM < 1.5GB), architecture alpha converges, top-3 architectures extracted, retrained arch beats hand-designed, NAS report generates, search reproducible, applied to both RL and GNN

🚨 EDGE CASE: E10.1-3: All architectures similar (poor search space), supernet OOM, DARTS instability (skip connections dominate)

## Phase 11: Federated Learning (D31-D37)

Theory: FedAvg algorithm, FedProx for non-IID, differential privacy (epsilon-delta), DP-SGD noise injection. Practical: 4 simulated hedge funds, different NIFTY subsets.

✅ TEST: T11.1-8: 4 clients initialize correctly, FL training converges (loss decreases), FedAvg vs FedProx comparison, federated > individual performance by 15%+, DP noise doesn't destroy model (epsilon=8 usable), privacy budget tracks correctly, per-client fairness measured, convergence curve plots

🚨 EDGE CASE: E11.1-4: One client has garbage data (Byzantine), extremely non-IID (one client has only banking), DP epsilon too small (model useless), client disconnects mid-round

## Phase 12: Quantum ML (D38-D42)

Theory: Qubits, QAOA cost Hamiltonian, VQC parameterized circuits, hybrid classical-quantum loop. Practical: Asset selection as QUBO, benchmark vs classical.

✅ TEST: T12.1-6: Qiskit circuit runs on AerSimulator, QAOA finds valid portfolio, VQC training converges, quantum vs brute-force comparison, runtime scaling with qubit count, results reproducible

🚨 EDGE CASE: E12.1-3: >12 qubits too slow (cap at 10), degenerate solutions (all same assets), simulator memory limit

# PHASE 13: API + Docker (D43-D46)

## THEORY

FastAPI: Modern Python web framework. Auto-generates Swagger docs. Pydantic for input validation. async support.

Docker: Containerize everything — sab ek box mein. 'docker-compose up' se pura system start. Reproducible deployment.

## 14 API Endpoints

| Endpoint | Method | Input Validation | Response |
| --- | --- | --- | --- |
| /sentiment/score | GET | ticker: str (NIFTY stock) | { score: float, confidence: float } |
| /graph/embeddings | GET | date: str (YYYY-MM-DD) | { embeddings: dict[str, list[float]] } |
| /graph/attention | GET | stock: str, date: str | { attention: dict[str, float] } |
| /graph/regime | GET | date: str | { regime: str, confidence: float } |
| /trade/predict | POST | date: str, risk_level: str | { weights: dict[str, float] } |
| /trade/backtest | POST | start, end, strategy | { sharpe, return, drawdown, trades } |
| /stress/generate | POST | n_scenarios: int, type: str | { scenarios: list } |
| /stress/test | POST | scenario_ids: list | { survival_rate, metrics } |
| /stress/var | GET | confidence: float | { var_95, var_99, cvar } |
| /nas/optimize | POST | model_type, search_config | { best_arch, comparison } |
| /fl/join | POST | client_config | { client_id, status } |
| /fl/status | GET | round: int | { progress, metrics } |
| /quantum/optimize | POST | assets, constraints | { selection, method } |
| /quantum/compare | GET | num_assets: int | { quantum_vs_classical } |

## TEST CASES — Phase 13

✅ TEST: T13.1: All 14 endpoints return 200 on valid input

✅ TEST: T13.2: Invalid input returns 422 with clear error message

✅ TEST: T13.3: Non-existent ticker returns 404

✅ TEST: T13.4: Swagger docs auto-generated at /docs

✅ TEST: T13.5: Response time < 500ms for all GET endpoints

✅ TEST: T13.6: Docker build succeeds without errors

✅ TEST: T13.7: docker-compose up starts all services

✅ TEST: T13.8: API accessible from localhost:8000 after docker-compose

✅ TEST: T13.9: Health check endpoint /health returns ok

✅ TEST: T13.10: Concurrent requests don't crash (test with 10 parallel)

🚨 EDGE CASE: E13.1: Invalid date format — return clear error, not 500

🚨 EDGE CASE: E13.2: Future date requested — return 'data not available yet'

🚨 EDGE CASE: E13.3: Server OOM — graceful degradation, not crash

🚨 EDGE CASE: E13.4: PostgreSQL connection lost — retry with backoff

🚨 EDGE CASE: E13.5: Very large backtest range (10 years) — timeout handling

# PHASE 14-15: Dashboard + Thesis

## Phase 14: Dashboard + Benchmarks (D46-D49)

8 dashboard views: Portfolio Performance, Asset Allocation Heatmap, Market Graph Interactive, Sentiment Timeline, FL Convergence, NAS Architecture, Quantum Comparison, Stress Test Report.

12 baselines: 4 classical + 1 market index + 6 ablation + 1 external (FinRL).

Statistical tests: Paired t-test + Wilcoxon across 5 seeds for ALL comparisons.

✅ TEST: T14.1-6: Dashboard loads without errors, all 8 views render, API data flows to charts, 12 baselines computed, statistical tests show p-value, benchmark table generated

## Phase 15: Thesis + Demo (D50-D56)

6 chapters, 80-100 pages, 60-80 references.

Demo: 5-minute walkthrough script. Docker-compose up, show dashboard, run backtest, show stress test, explain FL.

Viva slides: 15 slides covering problem, methodology (7 topics), results, conclusions.

# Integration Tests (After Every 4-5 Phases)

## Integration Test 1 (After Phase 4): Data → Features → Sentiment → Graph

✅ TEST: IT1.1: Raw NIFTY data → features → sentiment scores → graph with embeddings — full pipeline runs end-to-end

✅ TEST: IT1.2: No data leakage: features at time T use only data ≤ T

✅ TEST: IT1.3: All stocks have aligned dates (same trading days across stocks)

## Integration Test 2 (After Phase 9): Data → GNN → RL → GAN → Stress Test

✅ TEST: IT2.1: GNN embeddings feed into RL state correctly

✅ TEST: IT2.2: RL agent trades for full episode without crash

✅ TEST: IT2.3: TimeGAN scenarios are accepted by stress test module

✅ TEST: IT2.4: Backtest results reproducible (same seed = same numbers)

## Integration Test 3 (After Phase 13): Full System

✅ TEST: IT3.1: docker-compose up → all services healthy → API responds → dashboard loads

✅ TEST: IT3.2: End-to-end: upload stock → get prediction → run backtest → get report

✅ TEST: IT3.3: All 14 API endpoints work with real data

✅ TEST: IT3.4: System handles 10 concurrent users without crash

# Master Test Summary

| Phase | Unit Tests | Edge Cases | Status |
| --- | --- | --- | --- |
| P1: Data Pipeline | 8 | 5 | [ ] |
| P2: Features | 6 | 4 | [ ] |
| P3: FinBERT | 7 | 3 | [ ] |
| P4: Graph | 6 | 4 | [ ] |
| P5: T-GAT | 8 | 3 | [ ] |
| P6: RL Env | 10 | 6 | [ ] |
| P7: Deep RL | 8 | 4 | [ ] |
| P8: TimeGAN | 7 | 4 | [ ] |
| P9: Stress Test | 6 | 3 | [ ] |
| P10: NAS | 7 | 3 | [ ] |
| P11: FL | 8 | 4 | [ ] |
| P12: Quantum | 6 | 3 | [ ] |
| P13: API+Docker | 10 | 5 | [ ] |
| P14: Dashboard | 6 | 3 | [ ] |
| Integration Tests | 11 | 0 | [ ] |
| TOTAL | 124 | 54 | [ ] |

Grand total: 124 unit tests + 54 edge cases + 11 integration tests = 189 test scenarios.

⚠️ Har phase ke end pe: (1) All tests green (2) Edge cases handled (3) Git commit with test results (4) README updated. TABHI next phase shuru karna.

BUILD → TEST → VERIFY → NEXT PHASE

No phase starts until previous phase is 100% tested.