WEEK 1, DAY 1

Finance Crash Course + Project Setup

6 March 2026 (Thursday)  |  Target: 8+ hours

# 8-Week Master Calendar

💡 Pehle apna pura 56-din ka calendar fix karte hain. Print karke wall pe laga le.

| Week | Dates | Focus | Milestone |
| --- | --- | --- | --- |
| W1 | 6-12 Mar | Data + FinBERT + GNN | Pipeline + Sentiment + Graph embeddings |
| W2 | 13-19 Mar | Deep RL Agent | PPO/SAC beating buy-and-hold |
| W3 | 20-26 Mar | TimeGAN Stress Testing | Crash generation + stress tests |
| W4 | 27 Mar - 2 Apr | NAS AutoML Engine | DARTS optimizing RL + GNN |
| W5 | 3-9 Apr | Federated Learning | 4-client FL + privacy analysis |
| W6 | 10-16 Apr | Quantum ML + Docker | QAOA + VQC + full dockerization |
| W7 | 17-23 Apr | Dashboard + Benchmarks | 8-view dashboard + 12 baselines |
| W8 | 24-30 Apr | Thesis + Demo | 80-100 page thesis + demo ready |

End date: 30 April 2026. Total: 56 days, ~450+ hours.

# Today's Agenda (Day 1)

- Finance Crash Course — OHLCV, candlesticks, portfolio, Sharpe ratio, risk (2 hours)

- Project Setup — Python env, dependencies, repo structure (2 hours)

- yfinance — Download 50 stocks ka 10 year data (1.5 hours)

- Technical Indicators — RSI, MACD, Bollinger Bands code (1.5 hours)

- Verify + Checkpoint — sab kaam kar raha hai? (1 hour)

# PART 1: Finance Crash Course (Hinglish)

💡 Bhai, finance ko overthink mat kar. Basics simple hain. Main tujhe wahi bataunga jo project ke liye chahiye — na zyada, na kam.

## 1.1 Stock Kya Hai?

Stock = company ka ek chhota sa hissa. Agar tune Reliance ka 1 stock kharida, tu Reliance ka microscopic owner hai.

💡 Sooch stock ko ek pizza ka slice. Company = pizza. Stock = slice. Zyada slice = zyada ownership.

Stock ka price supply-demand se decide hota hai. Agar bahut log kharidna chahte hain → price badhta hai. Bahut log bechna chahte hain → price girta hai.

## 1.2 OHLCV — Sabse Important Data Format

Har stock ka daily data 5 numbers mein aata hai. Ise OHLCV kehte hain:

| Letter | Full Form | Matlab (Hinglish) | Example |
| --- | --- | --- | --- |
| O | Open | Din ki shuruaat mein stock ka price kya tha | Rs. 2500 |
| H | High | Puri din mein sabse zyada price kya gaya | Rs. 2580 |
| L | Low | Puri din mein sabse kam price kya gaya | Rs. 2470 |
| C | Close | Din ke end mein price kya tha (SABSE IMPORTANT) | Rs. 2550 |
| V | Volume | Kitne stocks trade hue (buying + selling) | 50 lakh shares |

💡 Close price sabse important hai. Jab hum 'stock ka price' bolte hain, matlab Close price. Humara RL agent bhi Close price pe decisions lega.

💡 Volume batata hai kitna interest hai market mein. High volume = strong move. Low volume = weak move.

## 1.3 Candlestick Chart

Ek candlestick = 1 din ka OHLC data visual form mein.

- Green candle (bullish): Close > Open → price upar gaya din mein

- Red candle (bearish): Close < Open → price neeche gaya din mein

- Upar ki line (wick/shadow): High tak gaya tha

- Neeche ki line: Low tak gira tha

💡 Chart pe green candles zyada = market khush hai (bull market). Red zyada = market dukhi hai (bear market).

## 1.4 Portfolio Kya Hai?

Portfolio = tere paas jo bhi stocks hain, uska collection.

💡 Sooch tera portfolio ek thali hai. Usme different dishes (stocks) hain. Kisi mein zyada quantity hai, kisi mein kam. Portfolio management = thali mein kya kitna rakhna hai.

Example: Tere paas Rs. 10 lakh hai. Tu 40% Reliance mein, 30% TCS mein, 30% HDFC Bank mein lagata hai. Yeh tera portfolio hai. Weights: [0.4, 0.3, 0.3].

⚠️ Humara RL agent exactly yahi kaam karega — decide karega ki kitna paisa kis stock mein lagana hai (portfolio weights).

## 1.5 Return Kya Hai?

Return = investment pe kitna paisa kamaya (ya khoya). Simple formula:

Return = (Aaj ka price - Kal ka price) / Kal ka price

Example: Kal Reliance Rs. 2500 tha, aaj Rs. 2625. Return = (2625-2500)/2500 = 0.05 = 5%.

💡 Daily return = ek din mein kitna kamaya. Annual return = puri saal mein kitna. Hum daily returns use karenge aur phir annualize karenge (x252 trading days — NSE mein ~252 trading days hote hain saal mein).

## 1.6 Risk Kya Hai?

Risk = returns kitne unpredictable hain. Standard deviation se measure hota hai.

💡 Sooch do restaurants hain. Dono ka average rating 4 star hai. Par ek ko sab 4 dete hain (consistent). Dusre ko koi 1 deta hai koi 5 (volatile). Dusra zyada risky hai. Same concept stocks mein.

- Low risk (low std dev): returns predictable hain, par usually kam hain

- High risk (high std dev): returns wild hain, kabhi bahut kamao kabhi bahut khoo

## 1.7 Sharpe Ratio — THE MOST IMPORTANT METRIC

Sharpe Ratio = (Average Return - Risk-Free Rate) / Standard Deviation of Returns

💡 Sharpe Ratio sabse important metric hai humara. Yeh batata hai ki tune jo risk liya, uspe kitna extra return kamaya.

- Sharpe < 0: Loss ho raha hai risk lene ke baad bhi. TERRIBLE.

- Sharpe 0-1: Theek thak. Par kuch khaas nahi.

- Sharpe 1-2: Achha! Decent risk-adjusted returns.

- Sharpe > 2: Excellent! Humara target > 1.5 hai.

- Sharpe > 3: God-tier. Hedge funds iske liye marte hain.

Risk-Free Rate = RBI Government Bond / FD ka return (~6-7% India mein). Yeh wo return hai jo bina koi risk liye milta hai. India mein 10-year Government Bond yield use hota hai (~7%).

💡 Simple terms: agar tu FD mein 7% kama sakta hai bina risk ke, toh stock market mein 12% kamana matlab tera EXTRA return sirf 5% hai. Sharpe batata hai ki yeh 5% kitne risk pe aaya.

## 1.8 Maximum Drawdown — Risk Ka Dusra Face

Maximum Drawdown = portfolio ki peak (sabse upar) se bottom (sabse neeche) tak ka sabse bada fall.

💡 Sooch tere portfolio ki value 10 lakh tak gayi, phir gir ke 7 lakh ho gayi. Drawdown = 30%. Matlab 30% value kho gayi peak se. Maximum drawdown humesa worst case scenario dikhata hai.

Humara target: Max Drawdown < 15%. Matlab worst case mein bhi 15% se zyada loss nahi hona chahiye.

## 1.9 Portfolio Optimization — Jo Hum Solve Kar Rahe Hain

Problem: Tere paas 50 NIFTY stocks hain. Rs. 1 crore hai. Kitna paisa kis stock mein lagana hai? Aisa weights nikalo ki maximum return mile minimum risk pe.

💡 Yahi problem hai jo 1950s se log solve kar rahe hain. Markowitz ne 1952 mein pehla solution diya (Mean-Variance Optimization). Par uske bahut problems hain — static hai, assume karta hai ki stocks ka correlation constant hai. Humara RL agent DYNAMIC hai — har din naye weights nikalega NSE market conditions ke hisab se.

## 1.10 Bull vs Bear Market

- Bull Market: Prices overall upar ja rahe hain. Optimism. Everyone making money. (Green candles zyada)

- Bear Market: Prices overall neeche aa rahe hain. Pessimism. Fear. (Red candles zyada)

- Regime Change: Bull se Bear ya Bear se Bull mein transition. MOST DANGEROUS TIME. Yahi pe log paisa khote hain.

💡 Humara GNN module (T-GAT) yeh regime change detect karega graph structure change se. Jab market crash hone wala hai (jaise 2020 COVID crash mein NIFTY 12000 se 7500 gaya), stocks ka correlation pattern badal jaata hai — GNN isko pakadega.

## 1.11 Quick Reference — Finance Terms for This Project

| Term | Matlab (Hinglish) | Project Mein Kahan |
| --- | --- | --- |
| OHLCV | Din ka open/high/low/close price + volume | Data pipeline (yfinance se aayega) |
| Portfolio | Stocks ka collection with weights | RL agent ka output = weights |
| Return | Kitna kamaya/khoya percentage mein | Reward function ka base |
| Sharpe Ratio | Risk-adjusted return measure | PRIMARY metric for evaluation |
| Max Drawdown | Peak se sabse bada fall | Risk management trigger |
| Sortino Ratio | Sharpe jaisa par sirf downside risk | Secondary metric |
| Volatility | Price kitna hilta hai (std dev) | Risk measure, GAN training |
| Correlation | Do stocks saath mein hilte hain ya nahi | Graph edges in GNN (e.g., NIFTY IT stocks together) |
| Bull/Bear | Market upar/neeche ja raha hai | Regime detection (GNN) — NIFTY trends |
| VaR | Maximum expected loss at confidence level | Stress testing (GAN module) — RBI compliance |
| Transaction Cost | Broker ka commission per trade (0.03% India) | Backtesting realism |
| Slippage | Expected price vs actual mein difference | Backtesting realism |
| Rebalancing | Portfolio weights adjust karna | RL agent daily karega |

# PART 2: Project Setup (Windows 10/11)

💡 Ab finance samajh gaya. Chalo code ki duniya mein. Pehle setup karenge — repo, virtual env, dependencies.

## 2.1 Repository Structure

💡 Yeh folder structure follow kar. Har module ka apna folder hai. Clean separation = no kichdi.

finquant-nexus/

├── src/

│   ├── data/          # Data pipeline, yfinance, technical indicators

│   ├── sentiment/     # FinBERT sentiment engine

│   ├── graph/         # T-GAT, graph construction, PyG models

│   ├── rl/            # Trading env, PPO/SAC agents, reward functions

│   ├── gan/           # TimeGAN, conditional generation

│   ├── nas/           # DARTS search space, supernet

│   ├── federated/     # Flower clients, FL server, privacy

│   ├── quantum/       # Qiskit QAOA, VQC hybrid

│   └── api/           # FastAPI endpoints

├── configs/           # YAML hyperparameter files

├── dashboard/         # Next.js 14 frontend

├── data/              # Downloaded datasets (gitignored)

├── experiments/       # MLflow logs

├── tests/             # Unit tests

├── thesis/            # LaTeX/Word thesis

├── docker-compose.yml

├── requirements.txt

├── .gitignore

└── README.md

## 2.2 Step-by-Step Setup Commands

💡 Open PowerShell/Terminal. Ek ek command run kar. Copy-paste kar, type mat kar.

### Step 1: Create repo and virtual environment

mkdir finquant-nexus

cd finquant-nexus

git init

python -m venv venv

.\venv\Scripts\activate

💡 Virtual environment isliye banate hain taaki project ke packages system ke packages se conflict na karein. Har baar jab project pe kaam kare, pehle 'activate' karna.

### Step 2: Create folder structure

mkdir src, src\data, src\sentiment, src\graph, src\rl, src\gan, src\nas, src\federated, src\quantum, src\api

mkdir configs, dashboard, data, experiments, tests, thesis

### Step 3: Create __init__.py files

New-Item src\__init__.py, src\data\__init__.py, src\sentiment\__init__.py, src\graph\__init__.py, src\rl\__init__.py, src\gan\__init__.py, src\nas\__init__.py, src\federated\__init__.py, src\quantum\__init__.py, src\api\__init__.py -ItemType File

### Step 4: Install core dependencies

💡 Yeh sabse important step hai. Order matter karta hai. Pehle PyTorch (GPU wala), phir baaki.

⚠️ RTX 3050 hai toh CUDA 12.1 version install karna. Neeche wala command exact copy karna.

pip install torch torchvision torchaudio --index-url https://download.pytorch.org/whl/cu121

Verify PyTorch GPU:

python -c "import torch; print(torch.cuda.is_available()); print(torch.cuda.get_device_name(0))"

💡 Agar True aur 'NVIDIA GeForce RTX 3050' print ho → sab sahi hai. False aaye toh CUDA toolkit install karna padega nvidia.com se.

### Step 5: Install project dependencies

pip install yfinance pandas numpy matplotlib seaborn scikit-learn

pip install fastapi uvicorn sqlalchemy psycopg2-binary

pip install torch-geometric

pip install stable-baselines3 gymnasium

pip install transformers datasets

pip install flwr opacus

pip install qiskit qiskit-aer

pip install mlflow wandb

pip install ta

💡 'ta' library technical indicators ke liye hai — RSI, MACD, Bollinger sab ek line mein nikal degi.

### Step 6: Create requirements.txt

pip freeze > requirements.txt

### Step 7: Create .gitignore

Create .gitignore file with:

venv/

data/*.csv

data/*.pkl

__pycache__/

*.pyc

experiments/

.env

*.pt

*.pth

### Step 8: First commit

git add .

git commit -m "Day 1: Project structure + dependencies"

# PART 3: Download Stock Data (yfinance)

💡 Ab pehla real kaam. NIFTY 50 Indian stocks ka 10 saal ka data download karenge yfinance se. Yeh FREE hai, koi API key nahi chahiye. NSE stocks ke liye .NS suffix lagta hai ticker mein.

## 3.1 Which 50 Stocks?

NIFTY 50 ke top stocks + kuch important mid-caps. 10 sectors cover honge. Yeh list fixed hai — change mat karna. Tickers mein .NS suffix lagta hai kyunki NSE (National Stock Exchange) se data aayega:

| Sector | Stocks (NSE Tickers) |
| --- | --- |
| IT / Tech | TCS.NS, INFY.NS, WIPRO.NS, HCLTECH.NS, TECHM.NS, LTIMindtree.NS |
| Banking / Finance | HDFCBANK.NS, ICICIBANK.NS, KOTAKBANK.NS, SBIN.NS, AXISBANK.NS, BAJFINANCE.NS, BAJAJFINSV.NS |
| Oil & Energy | RELIANCE.NS, ONGC.NS, NTPC.NS, POWERGRID.NS, ADANIENT.NS, ADANIPORTS.NS |
| Pharma / Health | SUNPHARMA.NS, DRREDDY.NS, CIPLA.NS, APOLLOHOSP.NS, DIVISLAB.NS |
| Auto | MARUTI.NS, TATAMOTORS.NS, M&M.NS, BAJAJ-AUTO.NS, HEROMOTOCO.NS |
| FMCG / Consumer | HINDUNILVR.NS, ITC.NS, NESTLEIND.NS, BRITANNIA.NS, TATACONSUM.NS |
| Metals & Mining | TATASTEEL.NS, JSWSTEEL.NS, HINDALCO.NS, COALINDIA.NS |
| Cement / Infra | ULTRACEMCO.NS, GRASIM.NS, LTIM.NS, LARSENTOUBRO.NS |
| Telecom | BHARTIARTL.NS |
| Others | TITAN.NS, ASIANPAINT.NS, EICHERMOT.NS, SBILIFE.NS, HDFCLIFE.NS |

## 3.2 Data Download Code

💡 Yeh file create kar: src/data/download.py. Code neeche hai — har line samajh ke likh.

File: src/data/download.py

import yfinance as yf

import pandas as pd

import os

from datetime import datetime

# 50 NIFTY Indian stocks — sector-wise diversified

# .NS suffix = NSE (National Stock Exchange of India)

STOCKS = [

'TCS.NS','INFY.NS','WIPRO.NS','HCLTECH.NS','TECHM.NS','LTIM.NS',  # IT

'HDFCBANK.NS','ICICIBANK.NS','KOTAKBANK.NS','SBIN.NS',              # Banking

'AXISBANK.NS','BAJFINANCE.NS','BAJAJFINSV.NS',                      # Finance

'RELIANCE.NS','ONGC.NS','NTPC.NS','POWERGRID.NS',                  # Energy

'ADANIENT.NS','ADANIPORTS.NS',                                      # Adani Group

'SUNPHARMA.NS','DRREDDY.NS','CIPLA.NS','APOLLOHOSP.NS','DIVISLAB.NS', # Pharma

'MARUTI.NS','TATAMOTORS.NS','M&M.NS','BAJAJ-AUTO.NS','HEROMOTOCO.NS', # Auto

'HINDUNILVR.NS','ITC.NS','NESTLEIND.NS','BRITANNIA.NS','TATACONSUM.NS', # FMCG

'TATASTEEL.NS','JSWSTEEL.NS','HINDALCO.NS','COALINDIA.NS',         # Metals

'ULTRACEMCO.NS','GRASIM.NS','LT.NS',                                # Cement/Infra

'BHARTIARTL.NS',                                                     # Telecom

'TITAN.NS','ASIANPAINT.NS','EICHERMOT.NS',                           # Consumer

'SBILIFE.NS','HDFCLIFE.NS',                                          # Insurance

'WIPRO.NS','NESTLEIND.NS',                                           # Others

]

# Remove duplicates

STOCKS = list(dict.fromkeys(STOCKS))

def download_stock_data(start='2015-01-01', end='2025-12-31'):

"""NIFTY 50 Indian stocks ka OHLCV data download karo (NSE)"""

os.makedirs('data', exist_ok=True)

print(f'Downloading {len(STOCKS)} stocks from {start} to {end}...')

# yfinance ek saath multiple stocks download kar sakta hai

df = yf.download(STOCKS, start=start, end=end, group_by='ticker')

# Har stock ka data alag CSV mein save karo

for stock in STOCKS:

try:

stock_df = df[stock].copy()

stock_df.dropna(inplace=True)

stock_df.to_csv(f'data/{stock}.csv')

print(f'  {stock}: {len(stock_df)} days saved')

except Exception as e:

print(f'  {stock}: ERROR - {e}')

# Combined close prices (sabse important — RL isko use karega)

close_prices = pd.DataFrame()

for stock in STOCKS:

try:

close_prices[stock] = df[stock]['Close']

except:

pass

close_prices.dropna(axis=1, how='all', inplace=True)

close_prices.to_csv('data/close_prices.csv')

# NIFTY 50 Index bhi download karo (benchmark ke liye)

nifty = yf.download('^NSEI', start=start, end=end)

nifty.to_csv('data/NIFTY50_index.csv')

print(f'NIFTY 50 Index: {len(nifty)} days saved')

print(f'\nCombined close prices: {close_prices.shape}')

print(f'Stocks downloaded: {list(close_prices.columns)}')

return close_prices

if __name__ == '__main__':

close_prices = download_stock_data()

print('\nDone! Check data/ folder.')

💡 Run karne ke liye: python src/data/download.py. ~3-5 min lagega NIFTY stocks ka data download mein (Indian servers se thoda slow ho sakta hai). Internet chahiye obviously.

# PART 4: Technical Indicators

💡 Technical indicators = price data se mathematical signals nikalna. RL agent ko sirf price nahi, indicators bhi chahiye features ke roop mein.

## 4.1 Kya Hain Technical Indicators?

RSI (Relative Strength Index): 0-100 ke beech number. > 70 = stock bahut upar gaya hai (overbought, gir sakta hai). < 30 = bahut neeche (oversold, uth sakta hai). Sooch ise exhaustion meter — kitna thak gaya hai trend.

MACD (Moving Average Convergence Divergence): Do moving averages ka difference. Jab MACD line signal line ko cross kare upar se → sell signal. Neeche se cross kare → buy signal. Sooch do trains ka speed difference.

Bollinger Bands: Price ke around ek band banta hai (mean ± 2 std dev). Jab price band ke bahar jaaye → unusual move, wapas aasakta hai. Sooch rubber band — zyada stretch karoge, wapas aayega.

SMA/EMA (Moving Averages): Price ka average last N days ka. SMA = simple average. EMA = recent days ko zyada weightage. 20-day aur 50-day commonly use hote hain.

Volume Ratio: Aaj ka volume / average volume. > 2 = unusual activity (kuch ho raha hai). < 0.5 = quiet day.

## 4.2 Technical Indicators Code

File: src/data/features.py

import pandas as pd

import numpy as np

import ta  # Technical Analysis library

def add_technical_indicators(df):

"""OHLCV dataframe mein 20+ technical indicators add karo"""

# --- Price Returns ---

df['return_1d'] = df['Close'].pct_change(1)    # 1 din ka return

df['return_5d'] = df['Close'].pct_change(5)    # 5 din ka return

df['return_20d'] = df['Close'].pct_change(20)  # 20 din ka return

# --- Volatility (risk) ---

df['volatility_20d'] = df['return_1d'].rolling(20).std()

df['volatility_60d'] = df['return_1d'].rolling(60).std()

# --- RSI (Relative Strength Index) ---

df['rsi_14'] = ta.momentum.RSIIndicator(df['Close'], window=14).rsi()

# --- MACD ---

macd = ta.trend.MACD(df['Close'])

df['macd'] = macd.macd()

df['macd_signal'] = macd.macd_signal()

df['macd_diff'] = macd.macd_diff()

# --- Bollinger Bands ---

bb = ta.volatility.BollingerBands(df['Close'], window=20)

df['bb_upper'] = bb.bollinger_hband()

df['bb_lower'] = bb.bollinger_lband()

df['bb_width'] = bb.bollinger_wband()

df['bb_pct'] = bb.bollinger_pband()  # price position within band

# --- Moving Averages ---

df['sma_20'] = ta.trend.SMAIndicator(df['Close'], window=20).sma_indicator()

df['sma_50'] = ta.trend.SMAIndicator(df['Close'], window=50).sma_indicator()

df['ema_12'] = ta.trend.EMAIndicator(df['Close'], window=12).ema_indicator()

# --- Volume ---

df['volume_sma_20'] = df['Volume'].rolling(20).mean()

df['volume_ratio'] = df['Volume'] / df['volume_sma_20']

# --- ATR (Average True Range — volatility indicator) ---

df['atr_14'] = ta.volatility.AverageTrueRange(df['High'], df['Low'], df['Close'], window=14).average_true_range()

# --- Stochastic Oscillator ---

stoch = ta.momentum.StochasticOscillator(df['High'], df['Low'], df['Close'])

df['stoch_k'] = stoch.stoch()

df['stoch_d'] = stoch.stoch_signal()

# NaN rows drop karo (starting rows mein indicators NaN hote hain)

df.dropna(inplace=True)

return df

def process_all_stocks(stocks, data_dir='data'):

"""Saare stocks ke features generate karo"""

all_data = {}

for stock in stocks:

try:

df = pd.read_csv(f'{data_dir}/{stock}.csv', index_col=0, parse_dates=True)

df = add_technical_indicators(df)

df.to_csv(f'{data_dir}/{stock}_features.csv')

all_data[stock] = df

print(f'{stock}: {df.shape[1]} features, {len(df)} days')

except Exception as e:

print(f'{stock}: ERROR - {e}')

return all_data

💡 Run: python -c "from src.data.features import process_all_stocks; from src.data.download import STOCKS; process_all_stocks(STOCKS)"

💡 Har stock ke liye ~25 features ban jayenge. Yeh features RL agent ka input (state) ka part honge.

# DAY 1 CHECKPOINT

💡 Din ke end mein yeh verify kar. Sab green hona chahiye:

- [ ] Virtual environment active hai, PyTorch GPU detect kar raha hai (torch.cuda.is_available() = True)

- [ ] Folder structure bana hai (src/data, src/graph, src/rl, etc.)

- [ ] NIFTY 50 stocks ka CSV data hai data/ folder mein + NIFTY50_index.csv

- [ ] close_prices.csv hai with ~45-50 columns aur ~2500 rows

- [ ] Technical indicators code run ho raha hai — har stock ke liye ~25 features

- [ ] Git commit ho gaya: 'Day 1: Project structure + data pipeline + features'

- [ ] Finance crash course padh liya — OHLCV, Sharpe, drawdown samajh aaya

## Day 2 Preview

Kal (7 March): Indian macro data (RBI data, India VIX from NSE) + FinBERT sentiment setup + Financial PhraseBank download + fine-tuning start. Indian financial news sources bhi integrate karenge.

💡 Aaj ka kaam agar 6-7 ghante mein ho jaaye toh bacha hua time code explore karne mein laga — RELIANCE.NS, TCS.NS ka data open karke dekh, matplotlib se chart bana, NIFTY index plot kar, feel le Indian market data ka.

DAY 1 COMPLETE — LET’S GO! 🔥